GENERAL CONDITIONS

PART I

101.	DEFINITIONS

Whenever used in any of the Contract documents, the following meanings shall be given to the terms herein defined:

a.	The term “Contract” means the Contract executed by the Local Public Agency and the Contractor, of which these GENERAL CONDITIONS, PARTS I AND II form a part.

b.	The term “Local Public Agency” means the Grantee or in this instance, the   (name of local government)    which is authorized to undertake this Contract.

c.	The term “ Contractor ” means the person, firm or corporation entering into the Contract with the Local Public Agency to construct and install the Improvements embraced in this Contract.

d.	The term “Project Area ” means the area within which are the specified Contract limits of the Improvements contemplated to be constructed in whole or in part under this contract.

e.	The term “Engineer ” means ________________________, Engineer in charge, serving the Local Public Agency with architectural or engineering services, his successor, or any other person or persons, employed by said Local Public Agency for the purpose of directing or having in charge the work embraced in this Contract, the said Engineer acting directly or having in charge the work embraced in this Contract, the said Engineer having general charge of the work or through any assistant having immediate charge of a portion thereof limited by the particular duties entrusted to him.

f.	The term “Local Government” means the town, village, city, county(ies) or other political subdivision of the State of Illinois within which the Project Area is situated.

g.	The term “Contract Documents” means and shall include the following: Executed Contract, Addenda (if any), Invitation for Bids, Instructions to Bidders, Signed Copy of Bid, General Conditions, Parts I and II, Special Conditions, Technical Specifications, and Drawings (as listed in the Schedule of Drawings).

h.	The term “Subcontractor” means an individual, firm, or corporation having a contractual responsibility with the general contractor or with any other subcontractor for the performance of a part of the work at the site.

I.	The term “Drawings ” means the drawings listed in the Schedule of Drawings.

j.	The term “Technical Specifications ” means that part of the Contract Documents which describes, outlines and stipulates: the quality of the materials to be furnished; the quality of workmanship required; and the methods to be used in carrying out the construction work to be performed under this Contract.

k.	The terms “Addendum ” or “Addenda ” mean any changes, revisions or clarifications of the Contract Documents which have been duly issued by the Local Public Agency to prospective Bidders prior to the time of receiving Bids.

l.	The term “Secretary ” means the Secretary of Housing and Urban Development, or other person who may be at the time acting in the capacity or authorized to perform the functions of such secretary, or the authorized representative thereof.

m.	The term “Department” means the Illinois Department of Commerce and Economic Opportunity.

102.	SUPERINTENDENCE BY CONTRACTOR

a.	Except where the Contractor is an individual and gives his personal superintendence to the work, the contractor shall provide a competent superintendent, satisfactory to the Local Public Agency and the Engineer, on the work at all times during working hours with full authority to act for him. The Contractor shall also provide an adequate staff for the proper coordination and expediting of his work.

b.	The Contractor shall lay out his own work and he shall be responsible for all work executed by him under the Contract. He shall verify all figures and elevations before proceeding with the work and will be held responsible for any error resulting from his failure to do so.

103.	SUBCONTRACTS

a.	The Contractor shall not execute an agreement with any subcontractor or permit any subcontractor to perform any work included in this contract until he has submitted a Non-Collusion Affidavit from the subcontractor in substantially the form shown on the following page and has received written approval of such subcontractor from the Local Public Agency.

b.	No proposed subcontractor shall be disapproved by the Local Public Agency except for cause.

c.	The Contractor shall be as fully responsible to the Local Public Agency for the acts and omissions of his subcontractors, and of persons either directly or indirectly employed by them, as he is for the acts and omissions of persons directly employed by him.

104.	OTHER CONTRACTS

The Local Public Agency may award, or may have awarded other contracts for additional work, and the Contractor shall cooperate fully with such other Contractors, by scheduling his own work with that to be performed under other Contracts as may be directed by the Local Public Agency. The Contractor shall not commit or permit any act which will interfere with the performance of work by any other Contractor as scheduled.

105.	FITTING AND COORDINATION OF WORK

The Contractor shall be responsible for the proper fitting of all work and for the coordination of the operations of all trades, subcontractors, or materialmen engaged upon this Contract. He shall be prepared to guarantee to each of his subcontractors the locations and measurements which they may require for the fitting of their work to all surrounding work.

106.	MUTUAL RESPONSIBILITY OF CONTRACTORS

If, through acts or neglect on the part of the Contractor, any other Contractor or any subcontractor shall suffer loss or damage on the work the Contractor shall settle with such other Contractor or subcontractor by agreement or arbitration, if such other Contractor or subcontractor will so settle. If such other Contractor or subcontractor shall assert any claim against the Local Public Agency on account of any damage alleged to have been so sustained, the Local Public Agency will notify this Contractor, who shall defend at his own expense any suit based upon such claim, and, if any judgment or claims against the Local Public Agency shall be allowed, the Contractor shall pay or satisfy such judgment or claim and pay all costs and expenses in connection therewith.

107.	PROGRESS SCHEDULE

a.	The Contractor shall submit for approval immediately after execution of the Agreement, a carefully prepared Progress Schedule, showing the proposed dates of starting and completing each of the various sections of the work, the anticipated monthly payments to become due the Contractor, and the accumulated percent of progress each month.

b	If a lump sum Contract Price is deemed advisable, the following paragraph should be added here:

COST BREAKDOWN - The Contractor shall submit to the Local Public Agency a breakdown of his estimated cost of all Site Preparation work, so arranged and itemized as to meet the approval of the Local Public Agency.  The breakdown shall be submitted promptly after execution of the agreement and before any payment is made to the Contractor for the work performed under the Contract.  After approval by the Local Public Agency the unit prices established in the breakdown shall be used in estimating the amount of partial payments to be made to the Contractor.

108.	PAYMENTS TO CONTRACTOR

1.	Partial Payments

a.	The Contractor shall prepare the requisition for partial payment as of the last day of the month and submit it, with the required number of copies, to the Engineer for approval. The amount of the payment due the Contractor shall be determined by adding to the total value of work completed to date, the value of materials properly stored on the site and deducting (1) ten percent (10%) of the total amount, to be retained until final payment and (2) the amount of all previous payments. The total value of work completed to date shall be based on the estimated quantities of work completed and on the unit prices contained in the agreement. The value of materials properly stored on the site shall be based upon the estimated quantities of such materials and the invoice prices. Copies of all invoices shall be available for inspection of the Engineer.

Payment shall be made to the Contractor within 45 days of the Local Public Agency’s (at the engineer’s recommendation) approval of a partial pay request.

b.	Monthly or partial payments made by the Local Public Agency to the Contractor are moneys advanced for the purpose of assisting the Contractor to expedite the work of construction.  The Contractor shall be responsible for the care and protection of all materials and work upon which payments have been made until final acceptance of such work and materials by the Local Public Agency.  Such payments shall not constitute a waiver of the right of the Local Public Agency to require the fulfillment of all terms of the Contract and the delivery of all improvements embraced in this Contract complete and satisfactory to the Local Public Agency in all details.

c.	If a lump sum contract price is deemed advisable, revise: the third sentence in paragraph (a.) under “Partial Payments” to read as follows:

The total value of work completed to date shall be based upon the estimated quantities of work completed to date on each item and the unit prices established in the COST BREAKDOWN and adjusted in accordance with the value of work completed to date on approved change orders.

2.	Final Payment

a.	After final inspection and acceptance by the Local Public Agency of all work under the Contract, the Contractor shall prepare his requisition for final payment which shall be based upon the carefully measured or computed quantity of each item of work at the applicable unit prices stipulated in the Agreement.  The total amount of the final payment due the Contractor under this contract shall be the amount computed as described above less all previous payments.

Final payment to the Contractor shall be made subject to his furnishing the Local Public Agency with a release in satisfactory form of all claims against the Local Public Agency arising under and by virtue of his Contract, other than such claims, if any, as may be specifically excepted by the Contractor from the operation of the release as provided under Section 113 hereof.  Final payment is also contingent upon the Local Public Agency’s receipt of a complete set of “as built ” drawings approved by the project engineer based upon information provided by the contractor.

b.	If a lump sum Contract Price is deemed advisable, the following paragraph should be added here:

The amount of the final payment due the contractor shall be the lump sum shown in the Agreement or this sum as adjusted by approved change orders.

c.	The Local Public Agency, before paying the final estimate, may require the Contractor to furnish releases or receipts from all subcontractors having performed any work and all persons having supplied materials, equipment (installed on the Project) and services to the Contractor, if the Local Public Agency deems the same necessary in order to protect its interest.  The Local Public Agency, however, may if it deems such action advisable make payment in part or in full to the Contractor without requiring the furnishing of such releases or receipts and any payments so made shall in no way impair the obligations of any surety or sureties furnished under this Contract.

d.	Withholding of any amount due the Local Public Agency under Section 303, entitled Liquidated Damages, under SPECIAL CONDITIONS, shall be deducted from the final payment due the Contractor.

3.	Withholding Payments

a.	The Local Public Agency may withhold from any payment otherwise due the Contractor so much as may be necessary to protect the Local Public Agency and if it so elects may also withhold any amounts due from the Contractor to any subcontractors or material dealers, for work performed or material furnished by them. The foregoing provisions shall be construed solely for the benefit of the Local Public Agency and will not require the Local Public Agency to determine or adjust any claims or disputes between the Contractor and his subcontractors or Material Dealers, or to withhold any moneys for their protection unless the Local Public Agency elects to do so.  The failure or refusal of the Local Public Agency to withhold any moneys from the Contractor shall in no way impair the obligations of any surety or sureties under any bond or bonds furnished under this Contract.

4.	Payments Subject to Submission of Certificates

Each payment to the Contractor by the Local Public Agency shall be made subject to submission by the Contractor of all written certifications required of him and his subcontractors by Section 215 hereof.

109.	CHANGES IN THE WORK

a.	The Local Public Agency may make changes in the scope of work required to be performed by the Contractor under the Contract or making the Contract, and without relieving or releasing the Contractor from any of his obligations under the Contract or any guarantee given by him pursuant to the Contract provisions, and without affecting the validity of the guaranty bonds, and without relieving or releasing the surety or sureties of said bonds.  All such work shall be executed under the terms of the original Contract unless it is expressly provided otherwise.

b.	Except for the purpose of affording protection against any emergency endangering health, life, limb or property, the Contractor shall make no change in the materials used or in the specified manner of constructing and/or installing the Improvements or supply additional labor, services or materials beyond that actually required for the execution of the Contract, unless in pursuance of a written order from the Local Public Agency authorizing the Contractor to proceed with the change.  No claim for an adjustment of the Contract Price will be valid unless so ordered.

c.	If applicable unit prices are contained in the Agreement (established as a result of either a unit price bid or a Supplemental Schedule of Unit Prices) the Local Public Agency may order the Contractor to proceed with desired unit prices specified in the Contract, provided that in case of a unit price contract the net value of all changes does not increase or decrease the original total amount shown in the Agreement by more than 25 percent (25%) in accordance with the Section entitled Unit Prices, under Instructions to Bidders.

d.	If applicable unit prices are not contained in the Agreement or if the total net change increases or decreases the total Contract Price more than 25 percent (25%), the Local Public Agency shall, before ordering the Contractor to proceed with desired changes, request an itemized proposal from him covering the work involved in the change after which the procedure shall be as follows:

1. 	If the proposal is acceptable the Local Public Agency will prepare the change order in accordance therewith for acceptance by the Contractor and

2.	If the proposal is not acceptable and prompt agreement between the two parties cannot be reached, the Local Public Agency may order the Contractor to proceed with the work on a cost-plus-limited basis.  A cost-plus-limited basis is defined as the net cost of the Contractor’s labor, materials and insurance plus 15 percent (15%) of said net cost to cover overhead and profit, the total cost not to exceed a specified limit.

e.	Each change order shall include in its final form:

1.	A detailed description of the change in the work.

2.	The Contractor’s proposal (if any) or a confirmed copy thereof.

3.	A definite statement as to the resulting change in the Contract Price and/or time.

4.	The statement that all work involved in the change shall be performed in accordance with contract requirements except as modified by the change order.

f.	The procedures as outlined in this section for a unit price contract also apply in the case of a lump sum contract.

110.	CLAIMS FOR EXTRA COST

a.	If the Contractor claims that any instructions by Drawings or otherwise involve extra cost or extension of time, he shall, within ten days after the receipt of such instructions, and in any event before proceeding to execute the work, submit his protest thereto in writing to the Local Public Agency, stating clearly and in detail the basis of his objections. No such claim will be considered unless so made.

b.	Claims for additional compensation for extra work, due to alleged errors in ground elevations, contour lines, or bench marks, will not be recognized unless accompanied by certified survey data, made prior to the time the original ground was disturbed, clearly showing that errors exist which resulted, or would result, in handling more material, or performing more work, than would be reasonably estimated from the Drawings and maps issued.

c.	Any discrepancies which may be discovered between actual conditions and those represented by the Drawings and maps shall at once be reported to the Local Public Agency and work shall not proceed except at the Contractor’s risk, until written instructions have been received by him from the Local Public Agency.

d.	If, on the basis of the available evidence, the Local Public Agency determines that an adjustment of the Contract Price and/or Time is justifiable, the procedure shall be as provided in Section 109 thereof.

111.	TERMINATION, DELAYS  AND LIQUIDATED DAMAGES

a.	Right of the Local Public Agency to Terminate Contract.  In the event that any of the provisions of this Contract are violated by the Contractor, or by any of his subcontractors, the Local Public Agency may serve written notice upon the Contractor and the surety of its intention to terminate the contract, such notices to contain the reasons for such intention to terminate the Contract, and unless within ten (10) days after the serving of such notice upon the Contractor, such violation or delay shall cease and satisfactory arrangement of correction be made, the Contract shall, upon the expiration of said ten (10) days, cease and terminate.  In the event of any such termination, the Local Public Agency shall immediately serve notice thereof upon the surety and the Contractor and the surety shall have the right to take over and perform the Contract; provided, however, that if the surety does not commence performance thereof within ten (10) days from the date of the mailing to such surety of notice of termination, the Local Public Agency may take over the work and prosecute the same to completion by Contract or by force account for the account and at the expense of the Contractor and the Contractor and his surety shall be liable to the Local Public Agency for any excess cost occasioned the Local Public Agency thereby, and in such event the Local Public Agency may take possession of and utilize in completing the work, such materials, appliances, and plant as may be on the site of the work and necessary therefore.

b.	Liquidated Damages for Delays.  If the work is not completed within the time stipulated in Section 302 hereof, including any extension of time for excusable delays as herein provided, then the Contractor will pay to the Local Public Agency the amount for liquidated damages as specified in the Bid for each calendar day that the Contractor shall be in default.  The Contractor and his sureties shall be liable to the Local Public Agency for the amount thereof.

c.	Excusable Delays.  The right of the Contractor to proceed shall not be terminated nor shall the Contractor be charged with liquidated damages for any delays in the completion of the work due:

1.	To any acts of the Government, including controls or restrictions upon or requisitioning of materials, equipment, tools, or labor by reason of war, National Defense, or any other national emergency;

2.	To any acts of the Local Public Agency;

3.	To causes not reasonably foreseeable by the parties to this Contract at the time of the execution of the Contract which are beyond the control and without the fault or negligence of the Contractor, including, but not restricted to, acts of God or of the public enemy, acts of another Contractor in the performance of some other contract with the Local Public Agency, fires, floods, epidemics, quarantine, restrictions, strikes, freight embargoes, and weather of unusual severity such as hurricanes, tornadoes, cyclones and other extreme weather conditions; and

4.	To any delay of any subcontractor occasioned by any of the causes specified in subparagraphs (1), (2), and (3) of this paragraph “c”.

Provided, however, that the Contractor promptly notifies the Local Public Agency within ten (10) days in writing of the cause of the delay.  Upon receipt of such notification the Local Public Agency shall ascertain the facts and the cause and extent of delay.  If, upon the basis of the facts and the terms of this Contract, the delay is properly excusable, the Local Public Agency shall extend the time for completing the work for a period of time commensurate with the period of excusable delay.

112.	ASSIGNMENT OR NOVATION

The Contractor shall not assign or transfer, whether by an assignment or novation, any of its rights, duties, benefits, obligations, liabilities, or responsibilities under this Contract without the written consent of the Local Public Agency; provided, however, that assignments to banks, trust companies, or other financial institutions may be made without the consent of the Local Public Agency.  No assignment or novation of this Contract shall be valid unless the assignment or novation expressly provides that the assignment of any of the Contractor’s rights or benefits under the Contract is subject to a prior lien for labor performed, services rendered, and materials, tools, and equipment supplied for the performance of the work under this Contract in favor of all persons, firms, or corporations rendering such labor or services or supplying such materials, tools, or equipment.

113.	DISPUTES

a.	All disputes arising under this Contract or its interpretation except those disputes covered by FEDERAL LABOR STANDARDS PROVISIONS under GENERAL CONDITIONS, PART II whether involving law or fact or both, or extra work, and all claims for alleged breach of contract shall within ten (10) days of commencement of the dispute be presented by the Contractor to the Local Public Agency for decision. All papers pertaining to claims shall be filed in quadruplicate.  Such notice need not detail the amount of the claim, but shall state the facts surrounding the claim in sufficient detail to identify the claim, together with its character and scope. In the meantime the Contractor shall proceed with the work as directed. Any claim not presented within the time limit specified in this paragraph shall be deemed to have been waived, except that if the claim is of a continuing character and notice of the claim is not given within ten (10) days of its commencement, the claim will be considered only for a period commencing ten (10) days prior to the receipt by the Local Public Agency of notice thereof.

b.	The Contractor shall submit in detail his claim and his proof thereof. Each decision by the governing body of the Local Policy Agency will be in writing and will be mailed to the Contractor by registered or certified mail, return receipt requested, directed to his last known address.

c.	If the Contractor does not agree with any decision of the Local Public Agency, he shall in no case allow the dispute to delay the work but shall notify the Local Public Agency promptly that he is proceeding with the work under protest and he may then except the matter in question from the final release.

114.	TECHNICAL SPECIFICATIONS AND DRAWINGS

Anything mentioned in the Technical Specifications and not shown on the Drawings or shown on the Drawings and not mentioned in the Technical Specifications shall be of like effect as if shown on or mentioned in both. In case of difference between Drawings and Technical Specifications, the Technical Specifications shall govern. In case of any discrepancy in Drawings, or Technical Specifications, the matter shall be immediately submitted to the Local Public Agency, without whose decision, said discrepancy shall not be adjusted by the Contractor, save only at his own risk and expense.

115.	SHOP DRAWINGS

a.	All required shop drawings, machinery details, layout drawings, etc. shall be submitted to the Engineer in ______ copies for approval sufficiently in advance of requirements to afford ample time for checking, including time for correcting, resubmitting and rechecking if necessary.  The Contractor may proceed, only at his own risk, with manufacture or installation of any equipment or work covered by said shop drawings, etc. until they are approved and no claim, by the Contractor for extension of the contract time shall be granted by reason of his failure in this respect.

b.	Any drawings submitted without the Contractor’s stamp of approval will not be considered and will be returned to him for proper resubmission.  If any drawings show variations from the requirements of the Contract because of standard shop practice or other reason, the Contractor shall make specific mention of such variation in his letter of transmittal in order that, if acceptable, suitable action may be taken for proper adjustment of contract price and/or time; otherwise the Contractor will not be relieved of the responsibility for executing the work in accordance with the Contract even though the drawings have been approved.

c.	If a shop drawing is in accord with the Contract or involves only a minor adjustment in the interest of the Local Public Agency not involving a change in contract price or time, the Engineer may approve the drawing. The approval shall be general, shall not relieve the Contractor from his responsibility for adherence to the contract or for any error in the drawing, and shall contain in substance the following:

“The modification shown on the attached drawing is approved in the interest of the Local Public Agency to effect an improvement for the Project and is ordered with the understanding that it does not involve any change in the Contract Price or time; that it is subject generally to all Contract stipulation and covenants; and that it is without prejudice to any and all rights of the Local Public Agency under the Contract and surety bond or bonds.”

116.	REQUESTS FOR SUPPLEMENTARY INFORMATION

It shall be the responsibility of the Contractor to make timely requests of the Local Public Agency for any additional information not already in his possession which should be furnished by the Local Public Agency under the terms of this Contract, and which he will require in the planning and execution of the work. Such requests may be submitted from time to time as the need is approached, but each shall be filed in ample time to permit appropriate action to be taken by all parties involved so as to avoid delay. Each request shall be in writing, and list the various items and the latest date by which each will be required by the Contractor. The first list shall be submitted within two weeks after Contract award and shall be as complete as possible at that  time. The Contractor shall, if requested, furnish promptly any assistance and information the Engineer may require in responding to these requests of the Contractor. The Contractor shall be fully responsible for any delay in his work or to others arising from his failure to comply fully with the provisions of this Section.

117.	MATERIALS AND WORKMANSHIP

a.	Unless otherwise specifically provided for in the Technical Specifications, all workmanship, equipment, materials and articles incorporated in the work shall be new and the best grade of the respective kinds for the purpose. Where equipment, materials, articles or workmanship are referred to in the Technical Specifications as equal to any particular standard, the Engineer shall decide the question of equality.

b.	The Contractor shall furnish to the Local Public Agency for approval the manufacturer’s detailed specifications for all machinery, mechanical and other special equipment, which he contemplates installing together with full information as to type, performance characteristics, and all other pertinent information as required, and shall likewise submit for approval as required full information concerning all other materials or articles which he proposes to incorporate in the work.  (See Section 118 thereof.)

c.	Machinery, mechanical and other equipment, materials or articles installed or used without such prior approval shall be at the risk of subsequent rejection.

d.	Materials specified by reference to the number or symbol of a specific standard, such as an A.S.T.M. Standard, a Federal Specification or other similar standard, shall comply with requirements in the latest revision thereof and any amendment or supplement thereto in effect on the date of the Invitation for Bids, except as limited to type, class or grade, or modified in such reference. The standards referred to, except as modified in the Technical Specifications, shall have full force and effect as though printed therein.

e.	The Local Public Agency may require the Contractor to dismiss from the work such employee or employees as the Local Public Agency or the Engineer may deem incompetent, or careless, or insubordinate.

118.	SAMPLES, CERTIFICATES AND TESTS

a.	The Contractor shall submit all material or equipment samples, certificates, affidavits, etc. as called for in the contract documents or required by the Engineer, promptly after award of the contract and acceptance of the Contractor’s bond. No such material or equipment shall be manufactured or delivered to the site, except after acceptance of the Contractor’s bond. No such material or equipment shall be manufactured or delivered to the site, except at the Contractor’s own risk, until the required samples or certificates have been approved in writing by the Engineer. Any delay in the work caused by late or improper submission of samples or certificates for approval shall not be considered just cause for an extension of the contract time.

b.	Each sample submitted by the Contractor shall carry a label giving the name of the Contractor, the project for which it is intended, and the name of the producer.  The accompanying certificate or letter from the Contractor shall state that the sample complies with the contract requirements, shall give the name and brand of the product, its place of origin, the name and address of the producer and all specifications or other detailed information which will assist the Engineer in passing upon the acceptability of the sample promptly.  It shall also include the statement that all materials or equipment furnished for use in the project will comply with the samples and/or certified statements.

c.	Approval of any materials shall be general only and shall not constitute a waiver of the Local Public Agency’s right to demand full compliance with Contract requirements. After actual deliveries, the Engineer will have such check tests made as he deems necessary in each instance and may reject materials and equipment and accessories for cause, even though such materials and articles have been given general approval. If materials, equipment or accessories which fail to meet check tests have been incorporated in the work, the Engineer will have the right to cause their removal and  replacement by proper materials or to demand and secure such reparation by the Contractor as is equitable.

d.	Except as otherwise specifically stated in the Contract, the costs of sampling and testing will be divided as follows:

1.	The Contractor shall furnish without extra cost, including packing and delivery charges, all samples required for testing purposes, except those samples taken on the project by the Engineer;

2.	The Contractor shall assume all costs of retesting materials which fail to meet contract requirements;

3.	The Contractor shall assume all costs of testing materials offered in substitution for those found deficient;

4.	The Local Public Agency will pay all other expenses.

119.	PERMITS AND CODES

a.	The Contractor shall give all notices required by and comply with all applicable laws, ordinances, and codes of the Local Government. All construction work and/or utility installations shall comply with all applicable ordinances and codes, including all written waivers. Before installing any work, the Contractor shall examine the Drawings and Technical Specifications for compliance with applicable ordinances and codes and shall immediately report any discrepancy to the Local Public Agency. Where the requirements of the Drawings and Technical Specifications fail to comply with such applicable ordinances or codes, the Local Public Agency will adjust the Contract by Change Order to conform to such ordinances or codes (unless waivers in writing covering the difference have been granted by the governing body or department) and make appropriate adjustment in the Contract Price or stipulated unit prices.

Should the Contractor fail to observe the foregoing provisions and proceed with the construction and/or install any utility at variance with any applicable ordinance or code, including any written waivers (notwithstanding the fact that such installation is in compliance with the Drawings and Technical Specifications), the Contractor shall remove such work without cost to the Local Public Agency, or a Change Order will be issued to cover only the excess cost the Contractor would have been entitled to receive if the change had been made before the Contractor commenced work on the items involved.

b.	The Contractor shall, at his own expense, secure and pay to the appropriate department of the Local Government the fees or charges for all permits for street pavement, sidewalks, sheds, removal of abandoned water taps, sealing of house connection drains, pavement cuts, buildings, electrical, plumbing, water, gas and sewer permits required by the local regulatory body or any of its agencies.

c.	The Contractor shall comply with applicable local laws and ordinances governing the disposal of surplus excavation, materials, debris and rubbish on or off the Project Area and commit no trespass on any public or private property in any operation due to or connected with the Improvements embraced in this Contract.

120.	CARE OF WORK.

a.	The Contractor shall be responsible for all damages to person or property that occur as a result of his fault or negligence in connection with the prosecution of the work and shall be responsible for the proper care and protection of all materials delivered and work performed until completion and final acceptance, whether or not the same has been covered in whole or in part by payments made by the Local Public Agency.

b.	The Contractor shall provide sufficient competent watchmen, both day and night, including Saturdays, Sundays, and holidays, from the time the work is commenced until final completion and acceptance.

c.	In an emergency affecting the safety of life, limb or property, including adjoining property, the Contractor, without special instructions or authorization from the Local Public Agency, is authorized to act at his discretion to prevent such threatened loss or injury, and he shall so act.  He shall likewise act if instructed to do so by the Local Public Agency.  Any compensation claimed by the Contractor on account of such emergency work will be determined by the Local Public Agency as provided in Section 109 hereof.

d.	The Contractor shall avoid damage as a result of his operations to existing sidewalks, streets, curbs, pavements, utilities (except those which are to be replaced or removed), adjoining property, etc., and he shall at his own expense completely repair any damage thereto caused by his operations.

e.	The Contractor shall shore up, brace, underpin, secure, and protect as may be necessary, all foundations and other parts of existing structures adjacent to, adjoining, and in the vicinity of the site, which may be in any way affected by the excavations or other operations connected with the construction of the Improvements embraced in this Contract. The Contractor shall be responsible for the giving of any and all required notices to any adjoining or adjacent property owner or other party before the commencement of any work. The Contractor shall indemnify and save harmless the Local Public Agency from any damages on account of settlements or the loss of lateral support of adjoining property and from all loss or expense and all damages for which the Local Public Agency may become liable in consequence of such injury or damage to adjoining and adjacent structures and their premises.

121.	ACCIDENT PREVENTION

a.	No laborer or mechanic employed in the performance of this Contract shall be required to work in surroundings or under working conditions which are unsanitary, hazardous, or dangerous to his health or safety as determined under construction safety and health standards promulgated by the Secretary of Labor.

b.	The Contractor shall exercise proper precaution at all times for the protection of persons and property and shall be responsible for all damages to persons or property, either on or off the site, which occur as a result of his prosecution of the work.  The safety provisions of applicable laws and building and construction codes shall be observed and the Contractor shall take or cause to be taken such additional safety and health measures as the Local Public Agency may determine to be reasonably necessary. Machinery, equipment and all hazards shall be guarded in accordance with the safety provisions of the “Manual of Accident Prevention in Construction” published by the Associated General Contractors of America, Inc., to the extent that such provisions are not in conflict with applicable laws.

c.	The Contractor shall maintain an accurate record of all cases of death, occupational disease, or injury requiring medical attention or causing loss of time from work, arising out of and in the course of employment on work under the Contract. The Contractor shall promptly furnish the Local Public Agency with reports concerning these matters.

d.	The Contractor shall indemnify and save harmless the Local Public Agency from any claims for damages resulting from property damage, personal injury and/or death suffered or alleged to have been suffered by any person as a result of any work conducted under this Contract.

122.	SANITARY FACILITIES

The Contractor shall furnish, install and maintain ample sanitary facilities for the workers. As the needs arise, a sufficient number of enclosed temporary toilets shall be conveniently placed as required by the sanitary codes of the State and Local Government. Drinking water shall be provided from an approved source, so piped or transported as to keep it safe and fresh and served from single service containers or satisfactory types of sanitary drinking stands or fountains. All such facilities and services shall be furnished in strict accordance with existing and governing health regulations.

123.	USE OF PREMISES

a.	The Contractor shall confine his equipment, storage of materials, and construction operations to the Contract Limits as shown on the Drawings and as prescribed by ordinances or permits, or as may be desired by the Local Public Agency, and shall not unreasonably encumber the site or public rights of way with his materials and construction equipment.

b.	The Contractor shall comply with all reasonable instructions of the Local Public Agency and all existing state and local regulations regarding signs, advertising, traffic, fires, explosives, danger signals, and barricades.

124.	REMOVAL OF DEBRIS, CLEANING, ETC.

The Contractor shall periodically, or as directed during the progress of the work, remove and legally dispose of all surplus excavated material and debris, and keep the Project Area and public rights-of-way reasonably clear. Upon completion of the work, he shall remove all temporary construction facilities, debris and unused materials provided for the work, and put the whole site of the work and public rights-of-way in a neat and clean condition. Trash burning on the site of the work will be subject to prior approval of the Local Public Agency and existing State and local regulations.

125.	INSPECTION

a.	All materials and workmanship shall be subject to inspection, examination, or test by the Local Public Agency and the Engineer at any and all times during manufacture or construction and at any and all places where such manufacture or construction is carried on. The Local Public Agency shall have the right to reject defective material and workmanship or require its correction. Unacceptable workmanship shall be satisfactorily corrected.  Rejected material shall be promptly segregated and removed from the Project Area and replaced with material of specified quality without charge therefore. If the Contractor fails to proceed at once with the correction of rejected workmanship or defective material, the Local Public Agency may by contract or otherwise have the defects remedied or rejected materials removed from the Project Area and charge the cost of the same against any monies which may be due the Contractor, without prejudice to any other rights or remedies of the Local Public Agency.

b.	The Contractor shall furnish promptly all materials reasonably necessary for any tests which may be required.  (See Section 118 hereof.)  All tests by the Local Public Agency will be performed in such manner as not to delay the work unnecessarily and will be made in accordance with the provisions of the Technical Specifications.

c.	The Contractor shall notify the Local Public Agency sufficiently in advance of backfilling or concealing any facilities to permit proper inspection.  If any facilities are concealed without approval or consent of the Local Public Agency, the Contractor shall uncover for inspection and recover such facilities all at his own expense, when so requested by the Local Public Agency.

d.	Should it be considered necessary or advisable by the Local Public Agency at any time before final acceptance of the entire work to make an examination of work already completed by uncovering the same, the Contractor shall on request promptly furnish all necessary facilities, labor, and material. If such work is found to be defective in any important or essential respect, due to fault of the Contractor or his subcontractors, the Contractor shall defray all the expenses of such examination and of satisfactory reconstruction.  If, however, such work is found to meet the requirements of the Contract, the actual cost of labor and material necessarily involved in the examination and replacement, plus 15 percent of such costs to cover superintendence, general expenses and profit, shall be allowed the Contractor and he shall, in addition, if completion of the work of the entire Contract has been delayed thereby, be granted a suitable extension of time on account of the additional work involved.

e.	Inspection of materials and appurtenances to be incorporated in the Improvements embraced in this Contract may be made at the place of production, manufacture or shipment, whenever the quantity justifies it, and such inspection and acceptance, unless otherwise stated in the Technical Specifications, shall be final, except as regards (1) latent defects, (2) departures from specific requirements of the Contract, (3) damage or loss in transit, or (4) fraud or such gross mistakes as amount to fraud. Subject to the requirements contained in the preceding sentence, the inspection of materials as a whole or in part will be made at the Project Site.

f.	Neither inspection, testing, approval nor acceptance of the work in whole or in part, by the Local Public Agency or its agents, shall relieve the Contractor or his sureties of full responsibility for materials furnished or work performed not in strict accordance with the Contract.

126.	REVIEW BY LOCAL PUBLIC AGENCY

The Local Public Agency, its authorized representatives and agents and the Representative for the Secretary, and representatives of the department shall, at all times have access to and be permitted to observe and review all work, materials, equipment, payrolls, personnel records, employment conditions, material invoices, and other relevant data and records pertaining to this Contract, provided, however, that all instructions and approval with respect to the work will be given to the Contractor only by the Local Public Agency through its authorized representatives or agents.

127.	FINAL INSPECTION

When the Improvements embraced in this Contract are substantially completed, the Contractor shall notify the Local Public Agency in writing that the work will be ready for final inspection on a definite date which shall be stated in the notice.  The notice will be given at least ten (10) days prior to the date stated for final inspection, and bear the signed concurrence of the representative of the Local Public Agency having charge of inspection.  If the Local Public Agency determines that the status of the Improvements is as represented, it will make the arrangements necessary to have final inspection commenced on the date stated in the notice, or as soon thereafter as is practicable.  The inspection party will also include the representatives of each department of the Local Government having in charge improvements of like character when such Improvements are later to be accepted by the Local Government.

128.	DEDUCTION FOR UNCORRECTED WORK

If the Local Public Agency deems it not expedient to require the Contractor to correct work not done in accordance with the Contract Documents, an equitable deduction from the Contract Price will be made by agreement between the Contractor and the Local Public Agency and subject to settlement, in case of dispute, as herein provided.

129.	INSURANCE

The Contractor shall not commence work under this contract until he has obtained all the insurance required under this paragraph and such insurance has been approved by the Local Public Agency, nor shall the Contractor allow any subcontractor to commence work on his subcontract until the insurance required of the subcontractor has been obtained and approved.

a.	Compensation Insurance:  The Contractor shall procure and shall maintain during the life of this contract Workmen’s Compensation Insurance as required by applicable State or territorial law for all of his employees to be engaged in work at the site of the project under this contract and, in case of any such work sublet, the Contractor shall require the subcontractor similarly to provide Workmen’s Compensation Insurance for all of the latter’s employees to be engaged in such work unless such employees are covered by the protection afforded by the Contractor’s  Workmen’s Compensation Insurance.  In case any class of employees engaged in hazardous work on the project under this contract is not protected under the Workmen’s Compensation Statute, the Contractor shall provide and shall cause each subcontractor to provide adequate employer’s liability insurance for the protection of such of his employees as are not otherwise protected.

b.	Contractor’s Public Liability and Property Damage Insurance and Vehicle Liability Insurance:  The Contractor shall procure and shall maintain during the life of this Contract Contractor’s Public Liability Insurance, Contractor’s Property Damage Insurance and Vehicle Liability Insurance in the amounts specified in the Special Conditions.

c.	Subcontractor’s Public Liability and Property Damage Insurance and Vehicle Liability Insurance:  The Contractor shall require each of his subcontractors to procure and to maintain during the life of his subcontract, Subcontractor’s Public Liability and Property Damage Insurance and Vehicle Liability Insurance of the type and in the amounts specified in the Special Conditions specified in subparagraph (b) hereof.

d.	Scope of Insurance and Special Hazards:  The insurance required under subparagraphs (b) and (c) hereof shall provide adequate protection for the Contractor and his subcontractors, respectively, against damage claims which may arise from operations under this Contract, whether such operations be by the insured or by anyone directly or indirectly employed by him and, also against any of the special hazards which may be encountered in the performance of this Contract as enumerated in the Special Conditions.

e.	Builder’s Risk Insurance (Fire and Extended Coverage):  Until the project is completed and accepted by the Local Public Agency, the Local Public Agency, or Contractor (at the Local Public Agency’s option as indicated in the Special Conditions) is required to maintain Builder’s Risk Insurance (fire and extended coverage) on a 100 percent completed value basis on the insurable portion of the project for the benefit of the Local Public Agency, the Contractor, and subcontractors as their interests may appear.  The Contractor shall not include any costs for Builder’s Risk Insurance (fire and extended coverage) premiums during construction unless the Contractor is required to provide such insurance; however, this provision shall not release the Contractor from his obligation to complete, according to plans and specifications, the project covered by the contract, and the Contractor and his surety shall be obligated to full performance of the Contractor’s undertaking.

f.	Proof of Carriage of Insurance:  The Contractor shall furnish the Local Public Agency with certificates showing the type, amount, class of operations covered, effective dates and date of expiration of policies. Such certificates shall also contain substantially the following statement:  “The insurance covered by this certificate will  not be cancelled or materially altered, except after ten (10) days written notice has been received by the Local Public Agency.”

130.	PATENTS

The Contractor shall hold and save the Local Public Agency, its officers, and employees, harmless from liability of any nature or kind, including costs and expenses, for, or on account of, any patented or unpatented invention, process, article, or appliance manufactured or used in the performance of the Contract, specifically stipulated in the Technical Specifications.

131.	WARRANTY OF TITLE

No material, supplies, or equipment to be installed or furnished under this Contract shall be purchased subject to any chattel mortgage or under a conditional sale, lease-purchase or other agreement by which an interest therein or in any part thereof is retained by the seller or supplier. The Contractor shall warrant good title to all materials, supplies, and equipment installed or incorporated in the work and upon completion of all work, shall deliver the same together with all improvements and appurtenances constructed or placed thereon by him to the Local Public Agency free from any claims, liens, or charges.  Neither the Contractor nor any person, firm, or corporation furnishing any material or labor for any work covered by this Contract shall have any right to a lien upon any improvement or appurtenance thereon.  Nothing contained in this paragraph, however, shall defeat or impair the right of persons furnishing materials or labor to recover under any bond given by the Contractor for their protection or any rights under any law permitting such persons to look to funds due the Contractor in the hands of the Local Public Agency.  The provisions of this paragraph shall be inserted in all subcontracts and material contracts and notice of its provisions shall be given to all persons furnishing materials for the work when no formal contract is entered into for such materials.

132.	GENERAL GUARANTY

Neither the final certificate of payment nor any provision in the Contract nor partial or entire use of the Improvements embraced in this Contract by the Local Public Agency or the public shall constitute an acceptance of work not done in accordance with the Contract or relieve the Contractor of liability in respect to any express warranties or responsibility for faulty materials or workmanship. The Contractor shall promptly remedy any defects in the work and pay for any damage to other work resulting therefrom which shall appear within a period of ________ months from the date of final acceptance of the work.  (Indicate in the preceding blank the number of calendar months over which the guaranty will extend.  This period of time should be determined in line with the character of the improvements and local practice in this respect.)

The Local Public Agency will give notice of defective materials and work with reasonable promptness.

133.	COMPLIANCE WITH AIR AND WATER ACTS

In compliance with the Clean Air Act, as amended, 42 U.S.C. 1857 et. seq., the Federal Water Pollution Control Act, as amended, 33 U.S.C. 1251 et. seq., and the regulations of the Environmental Protection Agency with respect thereto, the Contractor agrees that:

1.	Any facility to be utilized in the performance of this Contract or any subcontract shall not be a facility listed on the EPA List of Violating Facilities pursuant to 40 CFR 15.20.

2.	He will comply with all requirements of Section 114 of the Clean Air Act as amended, (42 U.S.C. 1857c-8) and Section 308 of the Federal Water Pollution Control Act, as amended, (33 U.S.C. 1251) relating to inspection, monitoring, entry, reports, and information, as well as all other requirements specified in said Section 114 and Section 308, and all regulations & guidelines issued thereunder.

3.	He will promptly notify the owner of any notification received from the Director, Office of Federal Activities, EPA, indicating that a facility utilized or to be utilized for the Contract is under consideration to be listed on the EPA List of Violating Facilities.

4.	He will include or cause to be included the provisions of paragraphs (1) through (4) of this section in every nonexempt subcontract and that he will take such action as the Government may direct as a means of enforcing such provisions.

134.	EQUAL EMPLOYMENT OPPORTUNITY

1.	If the contract amount is $10,000 or less, the following conditions shall apply:

During the performance of this contract the Contractor agrees as follows:

a.	The Contractor will not discriminate against any employee or the applicant for employment because of race, color, religion, sex, or national origin.  The Contractor will take affirmative action to ensure that applicants are employed, and that employees are treated during employment, without regard to their race, color, religion, sex, or national origin. Such action shall include, but not be limited to the following:  employment upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship.  The Contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices to be provided by the owner setting forth the provisions of this nondiscrimination clause.

b.	The Contractor will, in all solicitations or advertisements for employees placed by or on behalf of the Contractor, state that all qualified applicants will receive consideration for employment without regard to race, color, religion, sex, or national origin.

c.	The Contractor will cause the foregoing provisions to be inserted in all subcontracts for any work covered by this contract so that such provisions will be binding upon each subcontractor, provided that the foregoing provisions shall not apply to contracts or subcontracts for standard commercial supplies or raw materials.

2.	Notice of Requirement for Affirmative Action to Ensure Equal Employment Opportunity (Executive Order 11246). (Applicable to contracts/subcontracts exceeding $10,000.)

a.	The Offeror’s or Bidder’s attention is called to the “Equal Opportunity Clause” and the “Standard Federal Equal Employment Opportunity Construction Contract Specifications” set forth herein.

b.	The goals and timetables for minority and female participation, expressed in percentage terms for the Contractor’s aggregate work force in each trade on all construction work in the covered area.

_________________________________________________________

Goals for Minority              	 Goals for female

Timetables                  participation for	           participation in

each trade                         each trade

_________________________________________________________

Insert goal as found in Appendix 3-6-B       6.9%

_________________________________________________________

These goals are applicable to all the Contractor’s construction work (whether or not it is federal or federally assisted) performed in the covered area.

The Contractor’s compliance with the Executive Order and the regulations in 41 CFR Part 60-4 shall be based on its implementation of the Equal Opportunity Clause, specific affirmative action obligations required by the specifications set forth in 41 CFR 60-4.3 (a), and its efforts to meet the goals established for the geographical area where the contract resulting from this solicitation is to be performed. The hours of minority and female employment and training must be substantially uniform throughout the length of the contract, and in each trade, and the contractor shall make a good faith effort to employ minorities and women evenly on each of its projects.  The transfer of minority or female employees or trainees from Contractor to Contractor or from project to project for the sole purpose of meeting the Contractor’s goals shall be a violation of the contract, the Executive Order and the regulations in 41 CFR Part 60-4. Compliance with the goals will be measured against the total work hours performed.

c.	The Contractor shall provide written notification to the Director of the Office of Federal Contract Compliance Programs within 10 working days of award of any construction subcontract in excess of $10,000 at any tier for construction work under the contract resulting from this solicitation. The notification shall list the name, address, and telephone number of the subcontractor; employer identification number; estimated dollar amount of the subcontract; estimated starting and completion dates of the subcontract; and the geographical area in which the contract is to be performed.

d.	As used in this Notice, and in the contract resulting from this solicitation, the “covered area” is (insert description of the geographical areas where the contract is to be performed giving the state, county, and city, if any).

3.	Standard Federal Equal Employment Opportunity Construction Contract Specifications (Executive Order 11246), definitions:

a.	As used in these specifications:

i.	“Covered area” means the geographical area described in the solicitation from which this contract resulted;

ii.	“Director” means Director, Office of Federal Contract Compliance Programs, United States Department of Labor, or any person to whom the Director delegates authority;

iii.	“Federal Employer Identification Number” (FEIN) means the Federal Social Security number used on the Employer’s Quarterly Federal Tax Return, U.S. Treasury Department Form 941.

iv.	“Minority” includes:

Black (all persons having origins in any of the Black African racial groups not of Hispanic origin);

Hispanic (all persons of Mexican, Puerto Rican, Cuban, Central or South American or other Spanish Culture or origin, regardless of race);

Asian and Pacific Islander (all persons having origins in any of the original peoples of the Far East, Southeast Asia, the Indian Subcontinent, or the Pacific Islands); and

American Indian or Alaskan Native (all persons having origins in any of the original peoples of North America and maintaining identifiable tribal affiliations through membership and participation or community identification).

b.	Whenever the Contractor, or any Subcontractor at any tier, subcontracts a portion of the work involving any construction trade, it shall physically include in each subcontract in excess of $10,000 the provisions of these specifications and the Notice which contains the applicable goals for minority and female participation and which is set forth in the solicitations from which this contract resulted.

c.	If the Contractor is participating (pursuant to 41 CFR  60-4.5) in a Hometown Plan approved by the U.S. Department of Labor in the covered area either individually or through an association, its affirmative action obligations on all work in the Plan area (including goals and timetables) shall be in accordance with that Plan for those trades which have unions participating in the Plan.  Contractors must be able to demonstrate their participation in and compliance with the provisions of any such Hometown Plan.  Each Contractor or Subcontractor participating in an approved Plan is individually required to comply with its obligations under the EEO clause, and to make a good faith effort to achieve each goal under the Plan in each trade in which it has employees.  The overall good faith performance by other Contractors or Subcontractors toward a goal in an approved Plan does not excuse any covered Contractor’s or Subcontractor’s failure to take good faith efforts to achieve the Plan goals and timetables.

d.	The Contractor shall implement the specific affirmative action standards provided in paragraphs 3a through 3p of these specifications. The goals set forth in the solicitation from which this contract resulted are expressed as percentages of the total hours of employment and training of minority and female utilization that the Contractor should reasonably be able to achieve in each construction trade in which it has employees in the covered area. The Contractor is expected to make substantially uniform progress toward its goals in each craft during the period specified.

e.	Neither the provisions of any collective bargaining agreement, nor the failure by a union with whom the Contractor has a collective bargaining agreement to refer either minorities or women shall excuse the Contractor’s obligations under these specifications, Executive Order 11246, or the regulations promulgated pursuant thereto.

f.	In order for the nonworking training hours of apprentices and trainees to be counted in meeting the goals, such apprentices and trainees must be employed by the Contractor during the training period, and the Contractor must have made a commitment to employ the apprentices and trainees at the completion of their training, subject to the availability of employment opportunities. Trainees must be trained pursuant to training programs approved by the U.S. Department of Labor.

g.	The Contractor shall take specific affirmative actions to ensure equal employment opportunity. The evaluation of the Contractor’s compliance with these specifications shall be based upon its efforts to achieve maximum results from its actions. The Contractor shall document these efforts fully, and shall implement affirmative action steps at least as extensive as the following:

i.	Ensure and maintain a working environment free of harassment, intimidation, and coercion at all sites, and in all facilities at which the Contractor’s employees are assigned to work.  The Contractor, where possible, will assign two or more women to each construction project. The Contractor shall specifically ensure that all foremen, superintendents, and other on-site supervisory personnel are aware of and carry out the Contractor’s obligation to maintain such a working environment, with specific attention to minority or female individuals working at such sites or in such facilities.

ii.	Establish and maintain a current list of minority and female recruitment sources, provide written notification to minority and female recruitment sources and to community organizations when the Contractor or its unions have employment opportunities available, and maintain a record of the organizations’ responses.

iii.	Maintain a current file of the names, addresses, and telephone numbers of each minority and female off-the-street applicant and minority or female referral from a union, a recruitment source or community organization and of what action was taken with respect to each such individual.  If such individual was sent to the union hiring hall for referral and was not referred back to the Contractor by the union or, if referred, not employed by the Contractor, this shall be documented in the file with the reason therefore, along with whatever additional actions the Contractor may have taken.

iv.	Provide immediate written notification to the Director when the union or unions with which the Contractor has a collective bargaining agreement has not referred to the Contractor a minority person or woman sent by the Contractor, or when the Contractor has other information that the union referral process has impeded the Contractor’s efforts to meet its obligations.

v.	Develop on-the-job training opportunities and/or participate in training programs for the area which expressly include minorities and women, including upgrading programs and apprenticeship and trainee programs relevant to the Contractor’s employment needs, especially those programs funded or approved by the Department of Labor.  The Contractor shall provide notice of these programs to the sources compiled under 3b above.

vi.	Disseminate the Contractor’s EEO policy by providing notice of the policy to unions and training programs and requesting their cooperation in assisting the Contractor in meeting its EEO obligations; by including it in any policy manual and collective bargaining agreement; by publicizing it in the company newspaper, annual report, etc.; by specific review of the policy with all management personnel and with all minority and female employees at least once a year; and by posting the company EEO policy on bulletin boards accessible to all employees at each location where construction work is performed.

vii.	Review, at least annually, the company’s EEO policy and affirmative action obligations under these specifications with all employees having any responsibility for hiring, assignment, layoff, termination, or other employment decisions including specific review of these items with on-site supervisory personnel such as Superintendents, General Foremen, etc., prior to the initiation of construction work at any job site.  A written record shall be made and maintained identifying the time and place of these meetings, persons attending, subject matter discussed, and disposition of the subject matter.

viii.	Disseminate the Contractor’s EEO policy externally by including it in any advertising in the news media, and providing written notification to and discussing the Contractor’s EEO policy with other Contractors and Subcontractors with whom the Contractor does or anticipates doing business.

ix.	Direct its recruitment efforts, both oral and written, to minority, female and community organizations, to schools with minority and female students and to minority and female recruitment and training organizations serving the Contractor’s recruitment area and employment needs.  Not later than one month prior to the date for the acceptance of applications for apprenticeship or other training by any recruitment source, the Contractor shall send written notification to organizations such as the above, describing the openings, screening procedures, and tests to be used in the selection process.

x.	Encourage present minority and female employees to recruit other minority persons and women and, where reasonable, provide after school, summer, and vacation employment to minority and female youth both on the site and in other areas of a Contractor’s work force.

xi.	Validate all tests and other selection requirements where there is an obligation to do so under 41 CFR Part 60-3.

xii.	Conduct, at least annually, an inventory and evaluation at least of all minority and female personnel for promotional opportunities and encourage these employees to seek or to prepare for, through appropriate training, etc., such opportunities.

xiii.	Ensure that seniority practices, job classifications, work assignments, and other personnel practices do not have a discriminatory effect by continually monitoring all personnel and employment-related activities to ensure that the EEO policy and the Contractor’s obligations under these specifications are being carried out.

xiv.	Ensure that all facilities and company activities are nonsegregated except that separate or single-user toilet and necessary changing facilities shall be provided to assure privacy between the sexes.

xv.	Document and maintain a record of all solicitations of offers for subcontracts from minority and female construction contractors and suppliers, including circulation of solicitations to minority and female contractor associations and other business associations.

xvi.	Conduct a review, at least annually, of all supervisors’ adherence to and performance under the Contractor’s EEO policies and affirmative action obligations.

h.	Contractors are encouraged to participate in voluntary associations which assist in fulfilling one or more of their affirmative action obligations (3a through p). The efforts of a contractor association, joint contractor-union, contractor-community, or other similar group of which the contractor is a member and participant, may be asserted as fulfilling any one or more of its obligations under 3a through p of these Specifications provided that the Contractor actively participates in the group, makes every effort to assure that the group has a positive impact on the employment of minorities and women in the industry, ensures that the concrete benefits of the program are reflected in the Contractor’s minority and female work force participation, makes a good faith effort to meet its individual goals and timetables, and can provide access to documentation which demonstrates the effectiveness of actions taken on behalf of the Contractor. The obligation shall not be a defense for the contractor’s non-compliance.

i.	A single goal for minorities and a separate single goal for women have been established.  The Contractor, however, is required to provide equal employment opportunity and to take affirmative action for all minority groups, both male and female, and all women, both minority and non-minority.  Consequently, the Contractor may be in violation of the Executive Order if a particular group is employed in a substantially disparate manner (for example, even though the Contractor has achieved its goals for women generally, the Contractor may be in violation of the Executive Order if a specific minority group of women is underutilized).

j.	The Contractor shall not use the goals and timetables or affirmative action standards to discriminate against any person because of race, color, religion, sex, or national origin.

k.	The Contractor shall not enter into any Subcontract with any person or firm debarred from Government contracts pursuant to Executive Order 11246.

l.	The Contractor shall carry out such sanctions and penalties for violation of these specifications and of the Equal Opportunity Clause, including suspension, termination and cancellation of existing subcontracts as may be imposed or ordered pursuant to Executive Order 11246, as amended, and its implementing regulations, by the Office of Federal Contract Compliance Programs.  Any Contractor who fails to carry out such sanctions and penalties shall be in violation of these specifications and Executive Order 11246, as amended.

m.	The Contractor, in fulfilling its obligations under these specifications, shall implement specific affirmative action steps, at least as extensive as those standards prescribed in paragraph 3 of these specifications, so as to achieve maximum results from its efforts to ensure equal employment opportunity. If the Contractor fails to comply with the requirements of the Executive Order, the implementing regulations, or these specifications, the Director shall proceed in accordance with 41 CFR 60-4.8.

n.	The Contractor shall designate a responsible official to monitor all employment-related activity to ensure that the company EEO policy is being carried out, to submit reports relating to the provisions hereof as may be required by the Government and to keep records.  Records shall at least include for each employee the name, address, telephone numbers, construction trade, union affiliation if any, employee identification number when assigned, social security number, race, sex, status (e.g., mechanic, apprentice, trainee or laborer), dates of changes in status, hours worked per week in the indicated trade, rate of pay, and locations at which the work was performed.  Records shall be maintained in an easily understandable and retrievable form; however, to the degree that existing records satisfy this requirement, contractors shall not be required to maintain separate records.

o.	Nothing herein provided shall be construed as a limitation upon the application of other laws which establish different standards of compliance or upon the application of requirements for the hiring of local or other area residents (e.g., those under the Public Works Employment Act of 1977 and the Community Development Block Grant Program).

135.	SECTION 504 OF THE REHABILITATION ACT OF 1973 (If $2,500 or Over)

Affirmative Action for Workers With Disabilities

1.	The Contractor will not discriminate against any employee or applicant for employment because of physical or mental disability in regard to any position for which the employee or applicant for employment is qualified. The Contractor agrees to take affirmative action to employ, advance in employment and otherwise treat qualified individuals with disabilities without discrimination based upon their physical or mental disability in all employment practices such as the following:  Employment, upgrading, demotion or transfer, recruitment, adverting, layoff or termination, rates of pay or other forms of compensation, and selection for training, including apprenticeship.

2.	In the event of the Contractor’s noncompliance with the requirements of this clause, actions for noncompliance may be taken in accordance with the rules, regulations, and relevant orders of the Secretary of Labor issued pursuant to the Act.

3.	The Contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices in a form to be prescribed by the Director, provided by or through the contracting officer.  Such notices shall state the Contractor’s obligation under the law to take affirmative action to employ and advance in employment qualified employees with disabilities and applicants for employment, and the rights of applicants and employees.

4.	The Contractor will notify each labor union or representative of workers with which it has a collective bargaining agreement or other contract understanding, that the Contractor is bound by the terms of Section 504 of the Rehabilitation Act of 1973, and is committed to take affirmative action to employ and advance in employment individuals with disabilities.

5.	The Contractor will include the provisions of this clause in every subcontract or purchase order of $2,500 or more unless exempted by rules, regulations, or orders of the Secretary issued pursuant to Section 504 of the Act, so that such provisions will be binding upon each subcontractor or vendor. The Contractor will take such action with respect to any subcontract or purchase order as the Director of the Office of Federal Contract Compliance Programs may direct to enforce such provisions, including action for non-compliance.

136.	SECTION 402 VETERANS OF THE VIETNAM ERA (If $10,000 or Over)

Affirmative Action for Disabled Veterans and Veterans of the Vietnam Era

1.	The Contractor will not discriminate against any employee or applicant for employment because he or she is a disabled veteran or veteran of the Vietnam era in regard to any position for which the employee or applicant for employment is qualified. The Contractor agrees to take affirmative action to employ, advance in employment and otherwise treat qualified disabled veterans and veterans of the Vietnam era without discrimination based upon their disability or veteran status in all employment practices such as the following: employment upgrading, demotion or transfer, recruitment, advertising, layoff or termination, rates of pay or other forms of compensation, and selection for training, including apprenticeship.

2.	The Contractor agrees that all suitable employment openings of the Contractor which exist at the time of the execution of this Contract and those which occur during the performance of this Contract, including those not generated by this Contract and including those occurring at an establishment of the Contract other than the one wherein the Contract is being performed but excluding those of independently operated corporate affiliates, shall be listed at an appropriate local office of the State employment service system wherein the opening occurs.  The Contractor further agrees to provide such reports to such local office regarding employment openings and hires as may be required.

State and local government agencies holding Federal contracts of $10,000 or more shall also list all their suitable openings with the appropriate office of the State employment service, but are not required to provide those reports set forth in paragraphs (4) and (5).

3.	Listing of employment openings with the employment service system pursuant to this clause shall be made at least concurrently with the use of any other recruitment source or effort and shall involve the normal obligations which attach to the placing of a bona fide job order, including the acceptance or referrals of veterans and non-veterans. The listing of employment openings does not require the hiring of any particular job applicant or from any particular group of job applicants, and nothing herein is intended to relieve the Contractor from any requirements in Executive Orders or regulations regarding nondiscrimination in employment.

4.	The reports required by paragraph (2) of this clause shall include, but not be limited to, periodic reports which shall be filed at least quarterly with the appropriate local office or, where the Contractor has more than one hiring location in a State, with the central office of that State employment service.  Such reports shall indicate for each hiring location (1) the number of individuals hired during the reporting period, (2) the number of non-disabled veterans of the Vietnam era hired, (3) the number of disabled veterans of the Vietnam era hired, and (4) the total number of disabled veterans hired.  The reports should include covered veterans hired for on-the-job training under 38 U.S.C. 1787.  The Contractor shall submit a report within 30 days after the end of each reporting period wherein any performance is made on this contract identifying data for each hiring location. The Contractor shall maintain at each hiring location copies of the reports submitted until the expiration of one year after final payment under the Contract, during which time these reports and related documentation shall be made available, upon request, for examination by any authorized representatives of the contracting officer or of the Secretary of Labor. Documentation would include personnel records respecting job openings, recruitment, and placement.

5.	Whenever the Contractor becomes contractually bound to the listing provisions of this clause, it shall advise the employment service system in each State where it has establishments of the name and location of each hiring location in  the State. As long as the Contractor is contractually bound to these provisions and has so advised the State system, there is no need to advise the State system of subsequent contracts. The Contractor may advise the State system when it is no longer bound by this Contract clause.

6.	This clause does not apply to the listing of employment openings which occur and are filled outside of the 50 States, the District of Columbia, Puerto Rico, Guam, and the Virgin Islands.

7.	The Contractor agrees to comply with the rules, regulations, and relevant orders of the Secretary of Labor issued pursuant to the Act.

8.	In the event of the Contractor’s noncompliance with the requirements of this clause, actions for noncompliance may be taken in accordance with the rules, regulations, and relevant orders of the Secretary of Labor issued pursuant to the Act.

9.	The Contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices in a form to be prescribed by the Director, provided by or through the contracting officer. Such notice shall state the Contractor’s obligation under the law to take affirmative action to employ and advance in employment qualified disabled veterans and veterans of the Vietnam era for employment, and the rights of applicants and employees.

10.	The Contractor will notify each labor union or representative of workers with which it has a collective bargaining agreement or other contract understanding that the Contractor is bound by the terms of the Vietnam Era Veterans Readjustment Assistance Act, and is committed to take affirmative action to employ and advance in employment qualified disabled veterans and veterans of the Vietnam Era.

11.	The Contractor will include the provisions of this clause in every subcontract or purchase order of $10,000 or more unless exempted by rules, regulation, or orders of the Secretary issued pursuant to the Act, so that such provisions will be binding upon each subcontractor or vendor. The Contractor will take such action with respect to any subcontract or purchase order as the Director of the Office of Federal Contract Compliance Programs may direct to enforce such provisions, including action for noncompliance.

137.	SECTION 109 OF THE HOUSING AND COMMUNITY DEVELOPMENT ACT OF 1974

No person in the United States shall on the ground of race, color, national origin, or sex be excluded from participation in, be denied the benefits of, or be subjected to discrimination under any program or activity funded in whole or in part with funds made available under this title.

138.	“SECTION 3” COMPLIANCE IN THE PROVISION OF TRAINING, EMPLOYMENT AND  BUSINESS OPPORTUNITIES

Any contract or subcontract awarded by a recipient or contractor shall include the following clause (referred to as a Section 3 clause):

      - The work to be performed under this contract is subject to the requirements of Section 3 of the Housing and Urban Development Act of 1968, as amended, 12 U.S.C. 1701u (Section 3), contributes to the establishment of stronger, more sustainable communities by ensuring that employment and other economic opportunities generated by Federal financial assistance for housing and community development programs are, to the greatest extent feasible, directed toward low- and very low-income persons, particularly those who receive Federal financial assistance for housing and those residing in communities where the financial assistance is expended.

      - The parties to this contract agree to comply with HUD's regulations in 24 CFR part 75, which implement Section 3. As evidenced by their execution of this contract, the parties to this contract certify that they are under no contractual or other impediment that would prevent them from complying with the part 75 regulations.

      - The contractor agrees to send to each labor organization or representative or workers with which the contractor has a collective bargaining agreement or other understanding, if any, a notice advising the labor organization or workers' representative of the contractor's commitments under this Section 3 clause, and will post copies of the notice in conspicuous places at the work site where both employees and applicants for training and employment positions can see the notice. The notice shall describe the Section 3 preference, shall set forth minimum number and job titles subject to hire, availability of apprenticeship and training positions, the qualifications for each; and the name and location of the person(s) taking applications for each of the positions; and the anticipated date the work shall begin.

      - The Contractor agrees to include this Section 3 clause in every subcontract subject to compliance with regulations in 24 CFR part 75, and agrees to take appropriate action, as provided in an applicable provision of the subcontract or in this Section 3 clause, upon a finding that the subcontractor is in violation of the regulations in 24 CFR part 75. The Contractor will not subcontract with any subcontractor where the contractor has notice or knowledge that the subcontractor has been found in violation of the regulations in 24 CFR part 75.

      - The Contractor will certify that any vacant employment positions, including training positions, that are filled (1) after the Contractor is selected but before the contract is executed, and (2) with persons other than those to whom the regulations of 24 CFR part 75 require employment opportunities to be directed, were not filled to circumvent the contractor's obligations under 24 CFR part 75.

      - Noncompliance with HUD's regulations in 24 CFR part 75 may result in sanctions, termination of this Contract for default, and debarment or suspension from future HUD assisted contracts.

139.	NONSEGREGATED FACILITIES

The Contractor certifies that he does not maintain or provide for his employees any segregated facilities at any of his establishments, and that he does not permit his employees any segregated facilities at any of his establishments, and that he does not permit his employees to perform their services at any location, under his control, where segregated facilities are maintained. The Contractor covenants that he will not maintain or provide for his employees any segregated facilities at any of his establishments, and that he will not permit his employees to perform their services at any location, under his control, where segregated facilities are maintained.  As used in this paragraph the term “segregated facilities” means any waiting rooms, work areas, rest rooms and washrooms, restaurants and other eating areas, time clocks, locker rooms and other storage or dressing areas, parking lots, drinking fountains, recreation or entertainment areas, transportation, and housing facilities provided for employees which are segregated by explicit directive or are in fact segregated on the basis of race, creed, color, or national origin, because of habit, local custom, or otherwise. The Contractor agrees that prior to award of subcontracts exceeding $10,000 which are not exempt from the provisions of the Equal Opportunity Clause, that he will retain such certifications in his files.

140.	INTEREST OF CERTAIN FEDERAL AND OTHER OFFICIALS

1.	No member of or delegate to the Congress of the United States and no Resident Commissioner shall be admitted to any share or part of this Contractor to any benefit to arise from same:  Provided, that the foregoing provision of this section shall not be construed to extend to this Contract if made with a corporation for its general benefit.

2.	No member, officer, or employee of the Grantee, or its designees or agents, no member of the governing body of the locality in which the Project is located, and no other public official of such locality or localities who exercises any functions or responsibilities in connection with the Project during his tenure or for one year thereafter, shall have any interest, direct or indirect, in any Contract or Subcontract, or the proceeds thereof, for work to be performed under this Contract.

The Contractor will include the provisions of paragraphs (1) and (2) in every Subcontract so that such provisions will be binding upon each Subcontractor

141.   AMERICANS WITH DISABILITIES ACT

Title II of the Americans with Disabilities Act specifically requires that all newly constructed or altered streets, roads, highways, and pedestrian walkways must contain curb ramps or other sloped areas at any intersection having curbs or other barriers to entry from a street level or pedestrian walkway and that all newly constructed or altered street level pedestrian walkways must have curb ramps at intersections.  Newly constructed or altered street level pedestrian walkways must contain curb ramps or other sloped areas at intersections to streets, roads, or highways [28 CFR 35.151(e)].

GENERAL CONDITIONS

PART II

(Federal Labor Standards Provisions)

200.	SEE ATTACHMENT - 2 CFR Ch. II (1–1–14 Edition) Pt. 200, App. II

201.	APPLICABILITY

The Project or Program to which the work covered by this Contract pertains is being assisted by the United States of America and the following Federal Labor Standards Provisions are included in this Contract pursuant to the provisions applicable to such Federal assistance.

202.	WAGE RATES AND FRINGE BENEFITS FOR LABORERS AND MECHANICS

All laborers and mechanics employed upon the work covered by this Contract shall be paid unconditionally and not less often than once each week, and without subsequent deduction or rebate on any account (except such payroll deductions as are made mandatory by  law and such other payroll deductions as are permitted by the applicable regulations issued by the Secretary of Labor, United States Department of Labor, pursuant to the Anti-Kickback Act hereinafter identified), the full amount due at time of payment computed at wage rates not less than those contained in the wage determination decision of said Secretary of Labor (a copy of which is attached and herein incorporated by reference), regardless of any contractual relationship which may be alleged to exist between the Contractor or any subcontractor and such laborers and mechanics. As provided in paragraphs (d) and (e) of this section, the appropriate wage determinations are effective by operation of law even if they have not been attached to the contract. All laborers and mechanics employed upon such work shall be paid in cash, except that payment may be by check if the employer provides or secures satisfactory facilities approved by the Local Public Agency or Public Body for the cashing of the same without cost or expense to the employee.  Contributions made or costs reasonably anticipated for bona fide fringe benefits under the Davis-Bacon Act (40 U.S.C. 3141(2)(B)) on behalf of laborers or mechanics are considered wages paid to such laborers or mechanics, subject to the provisions of paragraph (a)(1)(v) of this section; also, regular contributions made or costs incurred for more than a weekly period (but not less often than quarterly) under plans, funds, or programs which cover the particular weekly period, are deemed to be constructively made or incurred during such weekly period. Such laborers and mechanics must be paid the appropriate wage rate and fringe benefits on the wage determination for the classification(s) of work actually performed, without regard to skill, except as provided in paragraph (a)(4) of this section. Laborers or mechanics performing work in more than one classification may be compensated at the rate specified for each classification for the time actually worked therein: Provided, That the employer's payroll records accurately set forth the time spent in each classification in which work is performed. The wage determination (including any additional classifications and wage rates conformed under paragraph (a)(1)(iii) of this section) and the Davis-Bacon poster (WH–1321) must be posted at all times by the contractor and its subcontractors at the site of the work in a prominent and accessible place where it can be easily seen by the workers.

203.	UNDERPAYMENTS OF WAGES OR SALARIES

In case of underpayment of wages by the Contractor or by any subcontractor to laborers or mechanics employed by the Contractor or subcontractor upon the work covered by this Contract, the Local Public Agency or Public Body in addition to such other rights as may be afforded it under this Contract shall withhold from the Contractor, out of any payments due the Contractor, so of the accrued payments or advances as may be considered necessary to satisfy the liabilities of the prime contractor or any subcontractor for the full amount of wages and monetary relief, including interest, required by the clauses set forth in paragraph (a) of this section for violations of this contract, or to satisfy any such liabilities required by any other Federal contract, or federally assisted contract subject to Davis-Bacon labor standards, that is held by the same prime contractor (as defined in § 5.2). The necessary funds may be withheld from the contractor under this contract, any other Federal contract with the same prime contractor, or any other federally assisted contract that is subject to Davis-Bacon labor standards requirements and is held by the same prime contractor, regardless of whether the other contract was awarded or assisted by the same agency, and such funds may be used to satisfy the contractor liability for which the funds were withheld.

204.	ANTICIPATED COSTS OF FRINGE BENEFITS

If the Contractor does not make payments to a trustee or other third person, he may consider as part of the wages of any laborer or mechanic the amount of any costs reasonably anticipated in providing fringe benefits under a plan or program of a type expressly listed in the wage determination decision of the Secretary of Labor has found, upon the written request of the Contractor, that the applicable standards of the Davis-Bacon Act have been met. The Secretary of Labor may require the Contractor to set aside in a separate account assets for the meeting of obligations under the plan or program. A copy of any findings made by the Secretary of Labor in respect to fringe benefits being provided by the Contractor must be submitted to the Local Public Agency or Public Body with the first payroll filed by the Contractor subsequent to receipt of the findings.

205.	OVERTIME COMPENSATION REQUIRED BY CONTRACT WORK HOURS AND SAFETY STANDARDS ACT  (76 State. 357-360: Title 40 U.S.C., Sections 327-332)

a.	Overtime Requirements.  No Contractor or subcontractor contracting for any part of the Contract work which may require or involve the employment of laborers or mechanics, including watchmen and guards, shall require or permit any laborer or mechanic in any workweek in which he is employed on such work to work in excess of 40 hours in such work week unless such laborer or mechanic receives compensation at a rate not less than one and one-half times his basic rate of pay for all hours worked in excess of 40 hours in such work week, as the case may be.

b.	Violation:  Liability for Unpaid Wages Liquidated Damages.  In the event of any violation of the clause set forth in paragraph (a), the Contractor and any subcontractor responsible therefore shall be liable to any affected employee for his unpaid wages.  In addition such Contractor and subcontractor shall be liable to the United States for liquidated damages.  Such liquidated damages shall be computed with respect to each individual laborer or mechanic employed in violation of the clause set forth in paragraph (a), in the sum of $10 for each calendar day on which such employee was required or permitted to work in excess of the standard workweek of 40 hours without payment of the overtime wages required by the clause set forth in paragraph (a).

c.	Withholding for Liquidated Damages.  The Local Public Agency or Public Body shall withhold or cause to be withheld, from any moneys payable on account of work performed by the Contractor or subcontractor, such sums as may administratively be determined to be necessary to satisfy any liabilities of such Contractor or subcontractor for liquidated damages as provided in the clause set forth in paragraph (b).

d.	Subcontracts.  The Contractor shall insert in any subcontracts the clauses set forth in paragraphs (a), (b), and (c) of this Section and also a clause requiring the subcontractors to include these clauses in any lower tier subcontracts which they may enter into, together with a clause requiring this insertion in any further subcontracts that may in turn be made.

206.	APPRENTICES AND TRAINEES

a.	Apprentices.  Apprentices will be permitted to work at less than the predetermined rate for the work they performed when they are employed and individually registered in a bona fide apprenticeship program registered with the U.S. Department of Labor, Manpower Administration, Bureau of Apprenticeship and Training, or with a State Apprenticeship Agency recognized by the Bureau, or if a person is employed in his first 90 days of probationary employment as an apprentice in such an apprenticeship program, who is not individually registered in the program, but who has been certified by the Bureau of Apprenticeship and Training or a State Apprenticeship Agency (where appropriate) to be eligible for probationary employment as an apprentice. The allowable ratio of apprentices to journeymen in any craft classification shall not be greater than the ratio permitted to the contractor as to his entire force under the registered program. Any employee listed on a payroll at an apprentice wage rate, who is not a trainee as defined in paragraph 2, below, or is not registered or otherwise employed as stated above, shall be paid the wage rate determined by the Secretary of Labor for the classification of work he actually performed. The contractor or subcontractor will be required to furnish to the contracting officer or a representative of the Wage-Hour Division of the U.S. Department of Labor written evidence of the registration of his program and apprentices as well as the appropriate ratios and wage rates (expressed in percentages of the journeymen hourly rates), for the area of construction prior to using any apprentices on the contract work. The wage rate paid apprentices shall be not less than the appropriate percentage of the journeyman’s rate contained in the applicable wage determination.

b.	Trainees.  Except as provided in 29 CFR 5.15 trainees will not be permitted to work at less than the predetermined rate for the work performed unless they are employed pursuant to and individually registered in a program which has received prior approval, evidenced by formal certification, by the U.S. Department of Labor, Manpower Administration, Bureau of Apprenticeship and Training. The ratio of trainees to journeymen shall not be greater than permitted under the plan approved by the Bureau of Apprenticeship and Training.  Every trainee must be paid at not less than the rate specified in the approved program for his level of progress.  Any employee listed on the payroll at a trainee rate who is not registered and participating in a training plan approved by the Bureau of Apprenticeship and Training shall be paid not less than the wage rate determined by the Secretary of Labor for the classification of work he actually performed. The Contractor or subcontractor will be required to furnish the contracting officer or a representative of the Wage-Hour Division of the U.S. Department of Labor written evidence of the certification of his program, the registration of the trainees, and the ratios and wage rates prescribed in that program. In the event the Bureau of Apprenticeship and Training withdraws approval of a training program, the Contractor will no longer be permitted to utilize trainees at less than the applicable predetermined rate for the work performed until an acceptable program is approved.

c.	Equal Employment Opportunity.  The utilization of apprentices, trainees and journeymen under this part shall be in conformity with the equal employment opportunity requirements of Executive Order 11246, as amended, and 29 CFR Part 30.

207.	EMPLOYMENT OF CERTAIN PERSONS PROHIBITED

No person under the age of sixteen years and no person who, at the time, is serving sentence in a penal or correctional institution shall be employed on the work covered by this Contract.

208.	REGULATIONS PURSUANT TO SO-CALLED COPELAND ANTI-KICKBACK ACT

The Contractor shall comply with the applicable regulations of the Secretary of Labor, United States Department of Labor, made pursuant to the Copeland Anti-Kickback Act (Title 40 U.S.C., Section 276c), and any amendment or modifications thereof, shall cause appropriate provisions to be inserted in subcontracts to insure compliance therewith by all subcontractors subject thereto, and shall be responsible for the submission of affidavits required by subcontractor thereunder, except as said Secretary of Labor may specifically provide for reasonable limitations, variations, tolerance, and exemptions from the requirements thereof.

209.	EMPLOYMENT OF LABORERS OR MECHANICS NOT LISTED IN AFORESAID WAGE DETERMINATION DECISION

Any class of laborers or mechanics which is not listed in the wage determination and which is to be employed under the Contract will be classified or reclassified conformably to the wage determination by the Local Public Agency or Public Body, and a report of the action taken shall be submitted by the Local Public Agency or Public Body, through the Secretary of Housing and Urban Development, to the Secretary of Labor, United States Department of Labor.  In the event the interested parties cannot agree on the proper classification or reclassification of a particular class of laborers and mechanics to be used, the question accompanied by the recommendation of the Local Public Agency or Public Body shall be referred, through the Secretary of Housing and Urban Development, to the Secretary of Labor for final determination.

210.	FRINGE BENEFITS NOT EXPRESSED AS HOURLY WAGE RATES

The Local Public Agency or Public Body shall require, whenever the minimum wage rate prescribed in the Contract for a class of laborers or mechanics includes a fringe benefit which is not expressed as an hourly wage rate and the Contractor is obligated to pay cash equivalent of such a fringe benefit, an hourly cash equivalent thereof to be established. In the event the fringe benefit expressed as an hourly cash equivalent cannot be determined, the Local Public Agency shall refer its recommendation through HUD to DOL for determination.

211.	POSTING WAGE DETERMINATION DECISIONS AND AUTHORIZED WAGE DEDUCTIONS

The applicable wage poster of the Secretary of Labor, United States Department of Labor, and the applicable wage determination decisions of said Secretary of Labor with respect to the various classification of laborers and mechanics employed and to be employed upon the work covered by this Contract, and a statement showing all deductions, if any, in accordance with the provisions of this Contract, to be made from wages actually earned by persons so employed or to be employed in such classifications, shall be posted at appropriate conspicuous points at the site of the work.

212.	COMPLAINTS, PROCEEDINGS, OR TESTIMONY BY EMPLOYEES

No laborer or mechanic to whom the wage, salary, or other labor standards provisions of this Contract are applicable shall be discharged or in any other manner discriminated against by the Contractor or any subcontractor because such employee  has filed any complaint or instituted or caused to be instituted any proceeding or has testified or is about to testify in any proceeding under or relating to the labor standards applicable under this Contract to his employer.

213.	CLAIMS AND DISPUTES PERTAINING TO WAGE RATES

Claims and disputes pertaining to wage rates or to classifications of laborers and mechanics employed upon the work covered by this Contract shall be promptly reported by the Contractor in writing to the Local Public Agency or Public Body for referral by the latter through the Secretary of Housing and Urban Development to the Secretary of Labor, United States Department of Labor, whose decision shall be final with respect thereto.

214.	QUESTIONS CONCERNING FEDERAL STATUTES AND REGULATIONS

All questions arising under this Contract which relate to the application or interpretation of (a) the aforesaid Anti-Kickback Act, (b) the Contract Work Hours and Safety Standards Act, (c) the aforesaid Davis-Bacon Act, (d) the regulations issued by the Secretary of Labor, United States Department of Labor, pursuant to said Acts, or (e) the labor standards provisions of any other pertinent Federal statute, shall be referred, through the Local Public Agency or Public Body and the Secretary of Housing and Urban Development, to the Secretary of Labor, United States Department of Labor, for said Secretary’s appropriate ruling or interpretation which shall be authoritative and may be relied upon for the purposes of this Contract.

215.	PAYROLLS AND BASIC PAYROLL RECORDS OF CONTRACTOR AND SUBCONTRACTORS

The Contractor and each subcontractor shall prepare his payrolls on forms satisfactory to and in accordance with the instructions to be furnished by the Local Public Agency or Public Body.  The Contractor shall submit weekly to the Local Public Agency or Public Body two certified copies of all payrolls of the Contractor and of the subcontractors, it being understood that the Contractor shall be responsible for the submission of copies of payrolls of all subcontractors.  Each such payroll shall contain the “Weekly Statement of Compliance” set forth in Section 3.3 of Title 29, Code of Federal Regulations.  The payrolls and basic payroll records of the Contractor and each subcontractor covering all laborers and mechanics employed upon the work covered by this Contract shall be maintained during the course of the work and preserved for a period of 3 years thereafter.  Such payrolls and basic payroll records shall contain the name and address of each such employee, his correct classification, rate of pay (including rates of contributions or costs anticipated of the types described in Section 1(b)  (2) of the Davis-Bacon Act), daily and weekly number of hours worked, deductions made, and  actual wages paid.  In addition, whenever the Secretary of Labor has found under Section 5.5(a) (iv) of Title 29. Code of Federal Regulations, that the wages of any laborer or mechanic include the amount of any costs reasonably anticipated in providing benefits under a plan or program described in Section 1(b) (2) (B) of the Davis-Bacon Act, the Contractor or subcontractor shall maintain records which show that the commitment to provide such benefits is enforceable, that the plan or program is financially responsible, and that the plan or program has been communicated in writing to the laborers or mechanics affected, and records which show the costs anticipated or the actual costs incurred in providing such benefits.  The Contractor and each subcontractor shall make his employment records with respect to persons employed by him upon the work covered by this Contract available for inspection by authorized representatives of the Secretary of Housing and Urban Development, the Local Public Agency or Public Body, and the United States Department of Labor.  Such representatives shall be permitted to interview employees of the Contractor or of any subcontractor during working hours on the job.

216.	SPECIFIC COVERAGE OF CERTAIN TYPES OF WORK BY EMPLOYEES

The transporting of materials and supplies to or from the site of the Project or Program to which this Contract pertains by the employees of the Contractor or of any subcontractor, and the manufacturing or furnishing of materials, articles, supplies, or equipment on the site of the Project or Program to which this Contract pertains by persons employed by the Contractor or by any subcontractor shall, for the purposes of this Contract, and without limiting the generality of the foregoing provisions of this Contract, be deemed to be work to which these Federal Labor Standards Provisions are applicable.

217.	INELIGIBLE SUBCONTRACTORS

The Contractor shall not subcontract any part of the work covered by this Contract or permit subcontracted work to be further subcontracted without the Local Public Agency’s or Public Body’s prior written approval of the subcontractor.  The Local Public Agency or Public Body will not approve any subcontractor for work covered by this Contract who is at the time ineligible under the provisions of any applicable regulations issued by the Secretary of Labor, United States Department of Labor or the Secretary of Housing and Urban Development, to receive an award of such subcontract.

218.	PROVISIONS TO BE INCLUDED IN CERTAIN SUBCONTRACTS

The Contractor shall include or cause to be included in each subcontract covering any of the work covered by this Contract, provisions which are consistent with these Federal Labor Standards Provisions and also a clause requiring the subcontractors to include such provisions in any lower tier subcontracts which they may enter into, together with a clause requiring such insertion in any further subcontracts that may in turn be made.

219.	BREACH OF FOREGOING FEDERAL LABOR STANDARDS PROVISIONS

In addition to the causes for termination of this Contract as herein elsewhere set forth, the Local Public Agency or Public Body reserves the right to terminate this Contract if the Contractor or any subcontractor whose subcontract covers any of the work covered by this Contract shall breach any of these Federal Labor Standards Provisions.  A breach of these Federal Labor Standards Provisions may also be grounds for debarment as provided by the applicable regulations issued by the Secretary of Labor, United States Department of Labor.

GENERAL SPECIFICATIONS

SPECIAL CONDITIONS

301.	PROJECT SITE

(The “Special Conditions” provide a flexible Division of the Contract Documents in which to place provisions which contain elements that vary from one project to another, and which cover situations peculiar to the Project involved.  The conditions outlined may require modification to fit the local situation or it may be necessary to include additional provisions to amplify the Contract requirements.)

The Project Area consists of the area within the property limits bounded in general by ___________________________________________, _________________________ _______________,______________________________________all as shown on the __________________________________________________________designated as Drawing(s) No.(s) ______________________________________________________.

302.	TIME FOR COMPLETION

a.	The work which the Contractor is required to perform under this Contract shall be commenced at the time stipulated by the Local Public Agency in the Notice to Proceed to the Contractor and shall be fully completed within _______ consecutive calendar days thereafter.

303.	LIQUIDATED DAMAGES

As actual damages for any delay in completion of the work which the Contractor is required to perform under this contract are impossible of determination, the Contractor and his Sureties shall be liable for and shall pay to the Local Public Agency the sum of _______________________________Dollars ($___________) as fixed, agreed and liquidated damages for each calendar day of delay from the above stipulated for completion, or as modified in accordance with Section 109 hereof, until such work is satisfactorily completed and accepted.

(The minimum amount of the liquidated damages per calendar day should be sufficient to reimburse the Local Public Agency for all salaries for inspectors, the HUD Site Representative, and overhead expense due to the Contractor having failed to complete the Improvements embraced in this Contract within the time stipulated for completion.)

304.	SPECIAL HAZARDS

The Contractor’s and his Subcontractor’s Public Liability and Property Damage Insurance shall provide adequate protection against the following special hazards:

(Please List)

305.	CONTRACTOR’S AND SUBCONTRACTOR’S PUBLIC LIABILITY, VEHICLE LIABILITY, AND PROPERTY DAMAGE INSURANCE

As required under Section 129 of the General Conditions the Contractor’s Public Liability Insurance and Vehicle Liability Insurance shall be in an amount not less than $___________ for injuries, including accidental death, to any one person, and subject to the same limit for each person, in an amount not less than $__________ on account of one accident, and Contractor’s Property Damage Insurance in an amount not less than $____________.

The Contractor shall either (1) require each of his subcontractors to procure and to maintain during the life of his subcontract, Subcontractor’s Public Liability and Property Damage insurance of the type and in the same amounts as specified in the preceding paragraph, or (2) insure the activities of his subcontractors in his own policy.

306.	BUILDER’S RISK INSURANCE

As provided in the General Conditions, Section 129 (e), the Contractor will/will not maintain Builder’s Risk Insurance (fire and extended coverage) on a 100 percent completed value basis on the insurable portions of the project for the benefit of the Local Public Agency, the Contractor, and all subcontractors, as their interests may appear.

307.	RESPONSIBILITIES OF CONTRACTOR

Except as otherwise specifically stated in the Contract Documents and Technical Specifications, the Contractor shall provide and pay for all materials, labor, tools, equipment, water, light, heat, power, transportation, superintendence, temporary construction of every nature, charges, levies, fees or other expenses and all other services and facilities of every nature whatsoever necessary for the performance of the Contract and to deliver all Improvements embraced in this Contract complete in every respect within the specified time.

308.	COMMUNICATIONS

a.	All notices, demands, requests, instructions, approvals, proposals, and claims must be in writing.

b.	Any notice to or demand upon the Contractor shall be sufficiently stated on the signature page of the Agreement (or at such other office as the Contractor may from time to time designate in writing to the Local Public Agency), or if deposited in the United States mail in a sealed, postage-prepaid envelope, or delivered with charges prepaid to any telegraph company for transmission, in each case addressed to such office.

c.	All papers required to be delivered to the Local Public Agency shall, unless otherwise specified in writing to the Contractor, be delivered to the _______________ at _________________, and any notice to or demand upon the Local Public Agency shall be sufficiently given if so delivered, or if deposited in the United States mail in a sealed, postage-prepaid envelope, or delivered with charges prepaid to any telegraph company for transmission to said Local Public Agency at such address, or to such other representatives of the Local Public Agency or to such other address as the Local Public Agency may subsequently specify in writing to the Contractor for such purposes.

d.	Any such notice shall be deemed to have been given as of the time of actual delivery or (in the case of mailing) when the same should have been received in due course of post, or (in the case of telegrams) at the time of actual receipt, as the case may be.

e.	This section does not apply to decisions given pursuant to Section 113(b) of this Contract.

309.	JOB OFFICES

a.	The Contractor shall furnish and maintain, during construction of the Improvements embraced in this Contract, adequate facilities on the Project Area or adjacent thereto for the use of the Local Public Agency and its Engineers, as follows:

(Please Describe the Facilities)

b.	The Contractor and his subcontractors may maintain such office and storage facilities on the Site as are necessary for the proper conduct of the work to be performed on the Site. The Local Public Agency shall be consulted with regard to locations.

c.	Upon completion of the Improvements, or as directed by the Local Public Agency, the Contractor shall remove all such temporary structures and facilities from the Site, same to become his property, and leave the Site of the work in the condition required by the Contract.

d.	Consideration should be given to the deletion of paragraph “a” if the time set for completion of the Improvements is less than sixty (60) days. It may also be deleted if a job office has been otherwise provided or usable space is available in existing buildings.

e.	If a job office is required, specify in detail the facilities and services required, such as adequate office space, light, heat, hot and cold water, toilet facilities, janitor service, local telephone, closets, plan racks, etc.

310.	PARTIAL USE OF SITE IMPROVEMENTS

The Local Public Agency, at its election, may give notice to the Contractor and place in use those sections of the Improvements which have been completed, inspected and can be accepted as complying with the Technical Specifications and if in its opinion, each such section is reasonably safe, fit, and convenient for the use and accommodation for which it was intended, provided;

a.	The use of such sections of the Improvements shall in no way impede the completion of the remainder of the work by the Contractor.

b.	The Contractor shall not be responsible for any damages or maintenance costs due directly to the use of such sections.

c.	The use of such sections shall in no way relieve the Contractor of his liability due to having used defective materials or to poor workmanship.

d.	The period of guarantee stipulated in the Section 132 hereof shall not begin to run until the date of the final acceptance of all work which the Contractor is required to construct under this Contract.

311.	WORK BY OTHERS

(It may be that local ordinances or regulations require connections, or disconnections, from utilities or sewers to be made by designated departments or companies. These facts should be obtained and inserted in this Section. The costs, if any, to the Contractor should be stated in paragraph “b”. Delete such items not applicable.)

The following work will be done by others:

a.	At no expense to the Contractor:

1.	On Site:

a. . . . . . . . . . .

b. . . . . . . . . . .

etc.

2.	Off Site:

a. . . . . . . . . . .

b. . . . . . . . . . .

b.	At the expense of the Contractor:

1.	On Site:

a. . . . . . . . . . .

b. . . . . . . . . . .

etc.

312.	CONTRACT DOCUMENTS AND DRAWINGS

The Local Public Agency will furnish the Contractor without charge ________________ (Insert number to be supplied without cost to the Contractor which should be determined by the magnitude of the Contract and probable number of subcontracts) copies of the Contract Documents, including Technical Specifications and Drawings.  Additional copies requested by the Contractor will be furnished at cost.

GENERAL SPECIFICATIONS

SCHEDULE OF DRAWINGS

Drawing No.				Date					Title

(List all Working Drawings)

Maps

Engineering

Architectural

Structural

Electrical

All Drawings (and technical specifications) for the Improvements embraced in the Contract which will be taken over and maintained by the Local Government for public use should be:

1.	prepared in accordance with local standards and ordinances; and

2.	approved in the designated head of the proper department of the Local Government, before being included in the Contract Documents.

TECHNICAL SPECIFICATIONS

The Engineer must prepare and attach to these Contract Documents, detailed Technical Specifications covering all items of work involved in the construction of the Improvements as planned. All Technical Specifications for utilities and other underground construction must contain appropriate Sections covering the recording of all necessary data and measurements required for the preparation of the “As-Built” Drawings as specified.

NOTICE OF AWARD

To: _____________________________________

_____________________________________

_____________________________________

_____________________________________

_____________________________________

Project Description: _____________________________________________________

_____________________________________________________________________

_____________________________________________________________________

The OWNER has considered the BID submitted by you for the above described WORK in response to its Advertisement for Bids dated _____________________, _________,

and information for Bidders.

You are hereby notified that our BID has been accepted for items in the amount of

$_________________________________.

You are required by the Information for Bidders to execute the Agreement and furnish the required CONTRACTOR’S Performance BOND, payment BOND and certificates of insurance within ten (10) calendar days from the date of the Notice to you.

If you fail to execute said Agreement and to furnish said BONDS with ten (10) days from the date of this Notice, said OWNER will be entitled to consider all your rights arising out of the OWNER’S acceptance of your BID as abandoned and as a forfeiture of your BID BOND. The OWNER will be entitled to such other rights as may be granted by law.

You are required to return an acknowledged copy of this NOTICE OF AWARD to the OWNER.

Dated this ____________day of ____________________, _________

___________________________________

Owner

By:_________________________________

Title: _______________________________

ACCEPTANCE OF NOTICE

Receipt of the above NOTICE OF AWARD is hereby acknowledged

By:__________________________________________________________________

This the __________________day of ___________________________,___________

By:__________________________________________________________________

Title: _________________________________________________________________

NOTICE TO PROCEED

To: _____________________________		Date: ______________________________

________________________________		Project: ____________________________

________________________________		__________________________________

________________________________		__________________________________

You are hereby notified to commence WORK in accordance with the Agreement dated _________________, ________, on or before ___________________, _______, and you are to complete the WORK within _________________ consecutive calendar days thereafter. The date of completion of all WORK is therefore ________________________, ________.

__________________________________

Owner

By: ________________________________

Title: ______________________________

| ACCEPTANCE OF NOTICE Receipt of the above NOTICE TO PROCEED is hereby acknowledged by ______________ ___________________________________, this the ________________________ day of _____________________________, ______ ____________________________________ By _________________________________ Title ________________________________ |  |
| --- | --- |

REPRODUCTION OF CONTRACT DOCUMENTS FOR CONSTRUCTION OF FEDERALLY ASSISTED WATER AND SEWER PROJECTS

CHANGE ORDER

Change Order No. _____________

Date: ________________________

Agreement Date: _______________

Name of Project:_________________________________________________________

__________________________________________________________________________

Owner:___________________________________________________________________

Contractor:_____________________________________________________________

The following changes are hereby made to the CONTRACT DOCUMENTS:

Justification:

Change to CONTRACT PRICE:	$______________

Original CONTRACT PRICE:		$______________

Current CONTRACT PRICE  Adjusted by previous CHANGE ORDER:   $______________

The CONTRACT PRICE due to this CHANGE ORDER will be (increased)  (decreased) by:

$______________

The new CONTRACT PRICE including this CHANGE ORDER will be: $______________

Change to CONTRACT TIME:

The CONTRACT TIME will be (increased) (decreased) by ______ calendar days.

The date for completion of all work will be ____________________________ (Date).

Approvals Required:

To be effective this order must be approved by the signatories below.

Requested by:_______________________________________________________________

Recommended by: ____________________________________________________________

Ordered by:_________________________________________________________________

Accepted by:________________________________________________________________

APPENDIX 3-6-B

MINORITY WORKFORCE GOALS

GOAL	GOAL

COUNTY	PERCENT	COUNTY	PERCENT

ADAMS	3.1	LEE	4.6

ALEXANDER	11.4	LIVINGSTON	18.4

BOND	11.4	LOGAN	4.0

BOONE	6.3	MACON	7.6

BROWN	3.1	MACOUPIN	11.4

BUREAU	18.4	MADISON	14.7

CALHOUN	11.4	MARION	11.4

CARROLL	3.4	MARSHALL	3.3

CASS	4.0	MASON	3.3

CHAMPAIGN	7.8	MASSAC	5.2

CHRISTIAN	4.0	MCDONOUGH	3.3

CLARK	2.5	MCHENRY	19.6

CLINTON	14.7	MCLEAN	2.5

COLES	4.8	MENARD	4.5

COOK	19.6	MERCER	3.4

CRAWFORD	2.5	MONROE	14.7

CUMBERBLAND	4.8	MONTGOMERY	11.4

DEKALB	18.4	MOULTRIE	4.0

DEWITT	4.0	OGLE	4.6

DOUGLAS	4.8	PEORIA	4.4

DUPAGE	19.6	PERRY	11.4

EDGAR	4.8	PIATT	4.8

EDWARDS	3.5	PIKE	3.1

EFFINGHAM	11.4	POPE	5.2

FAYETTE	11.4	PULASKI	11.4

FORD	4.8	PUTNAM	18.4

FRANKLIN	4.8	RANDOLPH	11.4

FULTON	3.3	RICHLAND	11.4

GALLATIN	3.5	ROCK ISLAND	4.6

GREENE	11.4	SALINE	3.5

GRUNDY	18.4	SANGAMON	4.5

HAMILTON	3.5	SCHUYLER	3.3

HANCOCK	3.4	SCOTT	4.0

HARDIN	5.2	SHELBY	4.0

HENDERSON	3.4	STARK	3.3

HENRY	4.6	STEPHENSON	4.6

IROQUOIS	18.4	ST. CLAIR	14.7

JACKSON	11.4	TAZEWELL	4.4

JASPER	11.4	UNION	11.4

JEFFERSON	11.4	VERMILLION	4.8

JERSEY	11.4	WABASH	3.5

JODA VIESS	0.5	WARREN	3.3

JOHNSON	11.4	WASHINGTON	11.4

KANE	19.6	WAYNE	11.4

KANKAKEE	9.4	WHITE	3.5

KENDALL	18.4	WHITESIDE	3.4

KNOX	3.3	WILL	19.6

LASALLE	18.4	WILLIAMSON	11.4

LAWRENCE	3.5	WINNEBAGO	6.3

LAKE	19.6	WOODFORD	4.4

Female workforce goals (all counties): 6.9 percent

SOURCE:  Federal Register/Vol.45 No.194/Friday, October 3, 1990, Notices Pages 65987-65988

PERFORMANCE BOND

KNOW ALL PERSONS BY THESE PRESENT:  that

(Name of Contractor)

(Address of Contractor)

a 	, hereinafter called Principal, and

(Corporation, Partnership, or Individual)

(Name of Surety)

hereinafter called Surety, are held and firmly bound unto

(Name of Owner)

hereinafter called OWNER in the total aggregate penal sum

of

Dollars ($ 	)

in lawful money of the United States, for the payment of which sum well and truly to be made, we bind ourselves, our heirs, executors, administrators, successors, and assigns, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION is such that whereas, the Principal entered into a certain contract with the OWNER, dated the 	 day of	, a copy of which is hereto attached and made a part hereof for the construction of:

NOW, THEREFORE, if the Principal shall well, truly and faithfully perform its duties, all the undertakings, covenants, terms, conditions, and agreements of said contract during the original term thereof, and any extensions thereof which may be granted by the OWNER with or without notice to the SURETY and during the one year guaranty period and if the PRINCIPAL shall satisfy all claims and demands incurred under such contract, and shall fully indemnify and save harmless the OWNER from all costs and damages which it may suffer by reason of failure to do so, and shall reimburse and repay the OWNER all outlay and expense which the OWNER may incur in making good any default, then this obligation shall be void, otherwise to remain in full force and effect.

PROVIDED, FURTHER, that the said SURETY, for value received hereby stipulates and agrees that no change, extension of time, alteration or addition to the terms of the contract or to WORK to be performed thereunder or the SPECIFICATIONS accompanying same shall in any way affect its obligation on this BOND, and it does hereby waive notice of any such change, extension of time, alteration or addition to the terms of the contract or to the WORK or to the SPECIFICATIONS.

PROVIDED, FURTHER, that it is expressly agreed that the BOND shall be deemed amended automatically and immediately, without formal and separate amendments hereto, upon amendment to the Contract not increasing the contract price more than 20 percent, so as to bind the PRINCIPAL and the SURETY to the full and faithful performance of the CONTRACT as so amended.  The term "Amendment", wherever used in this BOND, and whether referring to this BOND, the Contract or the Loan Documents shall include any alteration, addition, extension, or modification of any character whatsoever.

PROVIDED, FURTHER, that no final settlement between the OWNER and the PRINCIPAL shall abridge the right of the other beneficiary hereunder, whose claim may be unsatisfied.  The OWNER is the only beneficiaries hereunder.

IN WITNESS WHEREOF, this instrument is executed in

Number

counterparts, each one of which shall be deemed an original, this the              day of             .

ATTEST:

Principal

(Principal) Secretary

(SEAL)

By	(s)

(Witness to Principal)		(Address)

(Address)

Surety

ATTEST:

BY

Witness to Surety		Attorney-in-Fact

(Address)		(Address)

NOTE:  Date of BOND must not be prior to date of Contract.

If CONTRACTOR is partnership, all partners should execute BOND.

IMPORTANT:  Surety companies executing BONDS must appear on the Treasury Department's most current list (Circular 570 as amended) and be authorized to transact business in the state where the Project is located.

PAYMENT BOND

KNOW ALL PERSONS BY THESE PRESENTS:  that

(Name of Contractor)

(Address of Contractor)

a                                                                           hereinafter called PRINCIPAL and

(Corporation, Partnership, or Individual)

(Name of Surety)

hereinafter called SURETY, are held and firmly bound unto

(Name of Owner)

(Address of Owner)

hereinafter called OWNER and unto all persons, firms, and corporations who or which may furnish labor, or who furnish materials to perform as described under the contract and to their successors and assigns in the total aggregate penal sum of                     Dollars ($                       ) in lawful money of the United States, for the payment of which sum well and truly to be made, we bind ourselves, our heirs, executors, administrators, successors, and assigns, jointly and severally, firmly by these presents.

THE CONDITION OF THIS OBLIGATION is such that whereas, the PRINCIPAL entered into a certain contract with the OWNER, dated the                  day of                        , a copy of which is hereto attached and made a part hereof for the construction of:

NOW, THEREFORE, if the PRINCIPAL shall promptly make payment to all persons, firms, and corporations furnishing materials for or performing labor in the prosecution of the WORK provided for in such contract, and any authorized extensions or modification thereof, including all amounts due for materials, lubricants, oil, gasoline, coal and coke, repairs on construction of such WORK, and for all labor cost incurred in such WORK including that by a SUBCONTRACTOR, and to any mechanic or materialman lien holder whether it acquires its lien by operation of State or Federal law; then this obligation shall be void, otherwise to remain in full force and effect.

PROVIDED, that beneficiaries or claimants hereunder shall be limited to the SUBCONTRACTORS, and persons, firms, and corporations having a direct contract with the PRINCIPAL, or its SUBCONCONTRACTORS.

PROVIDED, FURTHER, that the said SURETY for value received hereby stipulates and agrees that no change, extension of time, alteration or addition to the terms of the contract or to the WORK to be performed thereunder or the SPECIFICATIONS accompanying the same shall in any way affect its obligation on this BOND, and it does hereby waive notice of any such change, extension of time, alteration or addition to the terms of this contract or to the WORK or to the SPECIFICATIONS.

PROVIDE, FURTHER, that no suit or action shall be commenced hereunder by any claimant:  (a) Unless claimant, other than one having a direct contract with the PRINCIPAL shall have given written notice to any two of the following:  The PRINCIPAL, the OWNER, or the SURETY above named within ninety (90) days after such claimant did or performed the last of the work or labor, or furnished the last of the materials for which said claim is made, stating with substantial accuracy that amount claimed and the name of the party to whom the materials were furnished, or for whom the work or labor was done or performed.  Such notice shall be served by mailing the same by registered mail or certified mail, postage prepaid, in an envelope addressed to the PRINCIPAL, OWNER, or SURETY, at any place where an office is regularly maintained for the transaction of business, or served in any manner in which legal process may be served in the state in which the aforesaid project is located, save that such service need not be made by a public officer.  (b) After the expiration of one (1) year following the date of which PRINCIPAL ceased work on said CONTRACT, is being understood, however, that if any limitation embodied in the BOND is prohibited by any law controlling the construction hereof, such limitation shall be deemed to be amended so as to be equal to the minimum period of limitation permitted by such law.

PROVIDED, FURTHER, that it is expressly agreed that this BOND shall be deemed amended automatically and immediately, without formal and separate amendments hereto, upon amendment to the Contract not increasing the contact price more than 20 percent, so as to bind the PRINCIPAL and the SURETY to the full and faithful performance of the Contract as so amended.  The term "Amendment", wherever used in this BOND and whether referring to this BOND, the Contract, or the Loan Documents shall include any alteration, addition, extension or modification of any character whatsoever.

PROVIDED, FUTHER, that no final settlement between the OWNER and the CONTRACTOR shall abridge the right of any beneficiary hereunder, whose claim may be unsatisfied.

WITNESS WHEREOF, this instrument is executed in

Number

counterparts, each of which shall be deemed an original, this the               day of                        .

ATTEST:

Principal

(Principal) Secretary

(SEAL)

By	(s)

(Address)

Witness as to Principal

(Address)

Surety

ATTEST:

By

Witness as to Surety		Attorney-in-Fact

(Address)		(Address)

NOTE:  Date of BOND must not be prior to date of Contract.  If CONTRACTOR is partnership, all partners should execute BOND.

IMPORTANT:  Surety companies executing BONDS must appear on the Treasury Department's most current list (Circular 570 as amended) and be authorized to transact business in the State where the Project is located.